October 10, 2001

LEGAL STATUS REPORT – ENRON CANADA

| PROJECT | RESPONSIBLE ATTORNEY | BUSINESS PERSON | PROJECTED CLOSING | STATUS |
| --- | --- | --- | --- | --- |
| Project Canary | Peter Keohane Greg Johnston | Derek Davies | Not Applicable | Proposed transmission by-pass and power supply arrangement to TransAlta's Highvale Coal Mine. Confidentiality Agreement executed. MOU and Exclusivity Agreement under negotiation. Tied to settlement of PPA billing issues and TAU’s consent to splitting PPA. |
| Project Redford | Peter Keohane | Rob Milnthorp Don Miller Derek Davies John Zufferli | Not Applicable | Sale of a separate Unit PPA. Letter received from the Government allowing “split” of Unit PPAs. Met with Legislative Counsel. Draft regulation and split PPAs prepared and provided for Government review. Meetings held with TAU and Balancing Pool. TAU and Balancing Pool provided with Consent forms and forms of split PPAs. Preparing drafts of CIM, Master Due Diligence Index and draft sale documentation. |
| Alberta PPA | Peter Keohane Greg Johnston | John Zufferli Derek Davies | Not Applicable | Numerous ongoing activities respecting monetization structures, regulatory and market rule issues, system access and transmission issues, market surveillance, operational, environmental and billing issues with TAU, etc. Notice of arbitration sent to TransAlta re: outstanding billing issues. Ongoing negotiations to settle billing issues pre-arbitration. |
| British Energy Canada | Peter Keohane Chris Gaffney | Paul DeVries | Ontario Market Opening (Projected for May, 2002) | 3-year term firm PPA for 500 MW/h executed, conditional on Ontario market deregulation by December 31, 2002. Amending Agreement executed. |
| Off-Take of British Energy Power | Peter Keohane Chris Gaffney | Paul DeVries | Ontario Market Opening (Projected for May, 2002) | Firm PPAs, conditional on Ontario market deregulation with various counterparties to hedge British Energy position. 36 MW, 3-year contract executed with Sunoco (not yet extended). 100 MW, 2-year contract executed with TransCanada Energy (not yet extended). 48 MW, 3-year contract executed with IVACO (extension circulated for execution). 30 MW, 3-year contract executed with Atlantic Packaging (extension executed). 13 MW 3-year contract with Premstar near execution (backed financially). 25/40/55 MW, 3-year contract with Domtar executed. Commenced negotiations with Royal Technologies (50 MW) and Casco Inc. (11 MW). Draft agreement being reviewed by several other counterparties. |
| ENERconnect | Peter Keohane Chris Gaffney | Paul DeVries | Commencing on Ontario Market Opening (Projected for May, 2002) | 3-year retail electricity services and alliance agreement. Amended and restated agreement has been executed. MEU Extension letter agreements executed. Preparing replacement documentation for new counterparties. |
| Government of Ontario NUG Contract RFP | Chris Gaffney | Paul Devries Jan Wilson | Closed September 20, 2001 | RFP for management of the Non-Utility Generation Contracts on behalf of the Government of Ontario. Deal Summary and Operating Policies to be prepared. |
| Energy Services Agreements | Chris Gaffney | Paul DeVries Jeff Borg Jan Wilson | Not Applicable | Negotiating services agreements with various counterparties. Executed Agreement with Sunoco (3 yr. term) and Domtar (3 yr. term). Execution copies of Ivaco agreement have been circulated. |
| Blue Range Resource Corporation | Peter Keohane | Rob Milnthorp | Not Applicable | Final $.06 ($2.9MM) dividend approved. Final dividend and insolvency discharge application set for September 7, 2001. |
| Moore Power Project | Greg Johnston | Kyle Kitagawa Eric Le Dain | Not Applicable | Discussions currently with various potential purchasers regarding the acquisition either of the turbines or the project (turbines, queue position, land option, permitting). Turbine purchase agreements have been distributed to some of the potential buyers for review. U.S. Department of Energy permit application regarding the international power line has been submitted and is being reviewed. NEB permit application is being finalized for submission. Turbines are being transferred to ENA. |
| Forms | Peter Keohane Greg Johnston Chris Gaffney Mark Powell | Derek Davies | N/A | Globalization of set-off language being implemented. Globalization of default language under consideration. |
|  | Chris Gaffney | Paul Devries Garrett Tripp | 1st Qtr. 2002 | Preparation of Ontario standard physical (power) master agreement with committee of Ontario market participants based on EEI form. Draft form circulated to market participants for comment. |
|  | Greg Johnston | Jon McKay Chris Lambie Chad Clark | N/A | Preparation of new delivery point, force majeure and deficiency default language for British Columbia gas sales. |
|  | Peter Keohane Mark Powell | N/A N/A | N/A N/A | Preparation of Master Netting, Set-Off and Collateral Agreement. Preparation of wholesale commodity products/confirmations addressing retail issues for use under wholesale Master Agreements, etc. |
| Enron Direct Canadian Retail (Power and Gas) Initiative | Mark Powell Derek Flaman | Darren Cross | Not Applicable | Retail electricity and natural gas affiliate for Canadian jurisdictions. Developing and negotiating retail gas and electricity contracts. Reviewing, commenting and amending proposed mechanics of infrastructure service for natural gas and power through regulatory hearings dealing with the distribution companies and applicable regulators. Acquiring licenses, support contracts and addressing numerous other necessary new market and business matters. |
| Enron Direct Ontario Retail (Power and Gas) Initiative | Chris Gaffney Derek Flaman | Paul DeVries | Not Applicable |  |
| Enron Energy Services Canada Co. Ltd. | Mark Powell Derek Flaman | Scott Campbell |  | Restructuring of Enron Direct Limited Partnership completed on a corporate level. Coordinating transfer with the Power Pool and the WSPs with anticipated effective date of Oct. 1, 2001, review of existing contractual obligations of EES Canada Co. Ltd. Processing assignments/transfers/re-issuances, etc. relating to the foregoing. |

Non-Transactional/Other Matters:

- Competition Law Seminar – To be scheduled for 2001.  Ontario seminar scheduled for September 2001 (Peter Keohane/Chris Gaffney).

- Legal Trading Seminar (Gas and Power) - To be scheduled for September 2001 (Greg Johnston).