| Facilitator: Scribe: | Mike McCracken |  |
| --- | --- | --- |
| Attendees: | Group | Representative |
|  | Transwestern Marketing | Kevin Hyatt, Michelle Lokay, Jeff Fawcett |
|  | NNG South Marketing | John Dushinske, Mike Stage, Steve Herber |
|  | Planning - Southwest | Eric Faucheaux, PT Frazier |
|  | E&C Management | Norm Spalding |
|  | Project Management - Southwest | Earl Chanley, Richard Johnson, Tom Halpin, Vera Jones |
|  | Project Engineering - Southwest | James Moore, Matt Hughes |
|  | Construction - Southwest | Mike McCracken, Rick Brown |
|  | Optimization | Ben Asante, Kim Kouri |
|  | Operations - Southwest | Randy Rice, Rich Jolly, David Roensch, Rick Smith, Arnie Bailey, Fred Jordan, Scott Clark |
|  | S/W Tech. Serv. - Measurement | Kenneth Cessac |
|  | S/W Tech. Serv. - Controls | Ken Crowl |
|  | Gas Control | Steve January, Gary Spraggins |
|  | Regulatory | Keith Petersen |
|  | Enron Asset Management Resources | John Keller, Don Hawkins, Sarabeth Smith |
| Agenda Topics: | Marketing Project Process - Addressing the tasks and persons involved in getting a deal from initial contact to project completion |  |
|  | Project Team Building - Begin to develop some relationships between geographically diverse groups to facilitate future communication |  |
|  | Discussion of marketing affiliate rule and special efforts of getting service to particular customers. |  |
|  | Brainstorm on cost cutting - Get some ideas on how to reduce project costs AND improve project quality. Think about where we may be overbuilding. |  |
|  | Discuss Enron vs. Customer Build - Get all groups up to speed on why these alternatives exist |  |
|  | Definition of types of interconnects and effects on equipment requirements – Well Connect vs. Interconnect w/ Other Pipelines and Producing Region vs. Market Region |  |
|  | Effect of site designed meter volume on equipment requirements regarding measurement and UAF |  |

|  | Agenda Topics |  |  |  |
| --- | --- | --- | --- | --- |
|  | Marketing Project Process - Addressing the tasks and persons involved in getting a deal from initial contact to project completion. |  |  |  |
| Discussion: Very good discussion of the need for involvement by all parties to projects. Also discussed which departments should contact other departments in the various phases of the project’s development. The consensus seemed to be that Marketing needs to talk to Planning and Planning should initiate discussions with all other departments. Written, e-mail or memo, requests need to be sent to responsible department points of contact. Presented rough draft of Marketing Project Procedures. Eric Faucheaux reported that planning is working on the same procedure and will incorporate suggestions in the rough draft. Planning is also working on a “cookbook” to assist Marketing in defining necessary facilities. The cookbook would be a work in progress throughout the life of the project. Discussed need for a repository to maintain one copy of the document as the most current. Encompass may accomplish this task on many things. Marketing requested a spreadsheet with cost details for various equipment to come up with a “notional number” to test customer interest. There was quite a bit of discussion regarding how the various estimate numbers are used and that the “notional numbers” and level A’s not be used as tight numbers. These estimates generally don’t have many site specific issues addressed. |  |  |  |  |
| Conclusions: All departments need to be involved in potential projects as early as possible. All departments need to devote the time necessary to fully communicate any issues or concerns. Development of procedures and tools will help to facilitate a fully scoped and estimated project. Use of Encompass may help all parties have access to all notes and memos related to a project. |  |  |  |  |
| Action items: |  | Person responsible: |  | Deadline: |
| 1) Develop Marketing Procedures and issue. |  | Eric Faucheaux & Planning w/ Marketing |  |  |
| 2) Develop tools (cookbook & spreadsheet) to assist Marketing in communicating needs. |  | Eric Faucheaux |  |  |

|  | Project Team Building - Begin to develop some relationships between geographically diverse groups to facilitate future communication. |  |  |  |
| --- | --- | --- | --- | --- |
| Discussion: Throughout the various discussions, it was brought out that all groups need to become more aware of what other departments do and what their responsibilities are. This awareness will help all to understand how their work impacts other groups and their schedules. |  |  |  |  |
| Conclusions: All parties to these projects were well represented. It seemed that all in attendence recognized the opportunities to improve these processes through improved communication. |  |  |  |  |
| Action items: |  | Person responsible: |  | Deadline: |
| 1) Everyone needs to go forward with improved communication. |  | All |  |  |

|  | Discussion of marketing affiliate rule and special efforts of getting service to particular customers. |  |  |  |
| --- | --- | --- | --- | --- |
| Discussion: Discussed the advantages some customers have regarding contacts in the field to push projects. Some of these customers are former Enron affiliates and through their experience have developed an extensive list of contacts. There is nothing improper in their using these contacts to push projects, there may be some issues in how we respond to their requests. It was brought up that if we were in their position, we would probably be doing the same thing. If anyone is getting undue pressure to expedite a project, they need to be firm in directing the customer’s requests back to Marketing. It was brought up that if we can fast track projects for select customers just because they are pressuring us, that maybe we need to look at the time it takes to serve other customers and whether we can improve response on those projects. Again it was brought up that by expending the necessary time and energy at the right point in the process we could shorten the project schedule without the usual surprises. We also need to have established field contacts with customers for use during construction and commissioning. |  |  |  |  |
| Conclusions: Direct inquiries on project status from customers to appropriate Marketing contact. Make efforts to improve service to all customers. Once projects are in construction, establish field contacts with customers for construction and operations related issues that may arise. Make sure these issues are communicated up within our organization. |  |  |  |  |
| Action items: |  | Person responsible: |  | Deadline: |

|  | Brainstorm on cost cutting - Get some ideas on how to reduce project costs AND improve project quality. Think about where we may be overbuilding. |  |  |  |
| --- | --- | --- | --- | --- |
| Discussion: Issues with adherence to Operating Procedures and Engineering Standards regarding how we estimate various interconnects. Some of the Procedures and Standards specify equipment which is less than we require. How do we justify inclusion of this equipment in estimates? One such item was dry-flow recorders versus EFM on small volume points. Discussed the need to standardize at every opportunity to reduce custom designs and lengthy discussions on every project. Discussed the leasing of meter station equipment to eliminate ownership issues and other up-front project charges. Since there would be no ownership, neither Enron or customer would incur any tax liability for the bulk of the facility. Also, this would reduce the project cost and resulting overheads. By using a limited number of package vendors, we could more closely control equipment and designs. |  |  |  |  |
| Conclusions: Procedures and Standards need to be revised to reflect current requirements. Look into possibility of EAMR leasing meter station equipment to commercials or customers. Standardize installations where practical through use of equipment under NPA’s and Strategic Sourcing. |  |  |  |  |
| Action items: |  | Person responsible: |  | Deadline: |
| 1) Review and rewrite of Procedures and Standards is being started by Codes. |  | Review Committee |  |  |
| 2) Explore possibilities of Enron providing lease equipment to commercials or customers. |  | Don Hawkins |  |  |

|  | Discuss Enron vs. Customer Build - Get all groups up to speed on why these alternatives exist. |  |  |  |
| --- | --- | --- | --- | --- |
| Discussion: Discussed how the option of customer build to escape Enron overheads and tax gross-up bill came about. Originated on FGT and spread to other commercials. They (FGT) are now requiring that Enron provide engineering, design, and material list for use by customer in construction. If Enron is not doing any other construction at the site, this necessitates a registered engineer. This could also place some risk with Enron in the event of an incident that we did the design on. Enron also provides suggested vendors for various engineered equipment. The customer will also be responsible for other Enron construction related costs, such as inspection. The other pipeline companies may need to jump to this position at this time and benefit from FGT’s lessons learned. |  |  |  |  |
| Conclusions: All the pipeline companies need to work together, possibly best done by the planning groups, to have a consistent approach to customer built facilities. We need to constantly look for opportunities and creative approaches to cost issues. |  |  |  |  |
| Action items: |  | Person responsible: |  | Deadline: |

|  | Definition of types of interconnects and effects on equipment requirements – Well Connect vs. Interconnect w/ Other Pipelines and Producing Region vs. Market Region |  |  |  |
| --- | --- | --- | --- | --- |
| Discussion: Talked about the need to more closely define the interconnect volume / equipment requirements relationship. The Planning cookbook will help to establish these. Gas Control brought out that on all receipts to our systems we need to have H2S, Moisture, and possibly total sulphur protection with shut-in capability. They also pointed to flow and pressure control as a necessity. This is to provide protection and assurances to downstream customers. |  |  |  |  |
| Conclusions: We need to have quality monitoring equipment at all locations where we receive gas into our system to protect downstream customers. We also need to have pressure and volume controls for system operation protection. |  |  |  |  |
| Action items: |  | Person responsible: |  | Deadline: |

|  | Effect of site designed meter volume on equipment requirements regarding measurement and UAF |  |  |  |
| --- | --- | --- | --- | --- |
| Discussion: Discussed the need to include gas chromatograph at all locations capable of volumes in excess of 20mm. This is to support UAF initiatives. Some locations are billed as less than 20, but the site is capable and possibly even planned for greater volumes. It is very difficult, funding wise, to install a chromatograph later as the volumes are raised. We could also get into a situation where the entire electronics package at the site would have to be replaced and commercial power brought in to accommodate the addition of a chromatograph. |  |  |  |  |
| Conclusions: Address the quality control and chromatograph issues up front with the design and future planned volumes to avoid these pitfalls. Present these issues to the customer during negotiations. |  |  |  |  |
| Action items: |  | Person responsible: |  | Deadline: |

|  | “Topic” |  |  |  |
| --- | --- | --- | --- | --- |
| Discussion: |  |  |  |  |
| Conclusions: |  |  |  |  |
| Action items: |  | Person responsible: |  | Deadline: |