June 19, 2001 Draft for Discussion

Attachment #3

ESBI ALBERTA LTD

# PROPOSED PROJECT PLAN

FOR PHASE I NEGOTIATED SETTLEMENT

- Create negotiation team	June

- Kick-off Meeting for negotiation team	July

- Scope of issue

- Identify key principles

- Process for negotiated settlement

- Development of Phase I Application	July-Aug.

- Ongoing stakeholder involvement

- Presentation of Proposed Settlement to Group 	September

- Stakeholder Input to Negotiated Settlement	Sept-Oct

- Stakeholder Execution of Negotiated Settlement

and Filing with EUB	October