June 19, 2001 Draft for Discussion

Attachment #4

ESBI ALBERTA LTD

PROPOSED PROJECT PLAN

# FOR TRANSMISSION DEVELOPMENT

CONGESTION MANAGEMENT ISSUES

- Create workgroup(s)	June

- Kick-off Meeting for workgroup(s)	July

- Scope of issues

- Identify key principles

- Develop Project work plans

- Develop Options

- State of the art approaches used in other jurisdictions

- Options to consider in Alberta	Aug.-Sept.

- Develop consensus recommendation or develop reasons for

why consensus may not be reached to present to larger

stakeholder group	October

- Publication of a policy paper	October

Note:	The timetable for implementation of a congestion management mechanism is heavily dependent on the mechanism selected.  For example, "status quo" would involve no implementation time, while a mechanism employing locational pricing and transmission congestion contracts would require a significant information technology development project.