EES/WHS Integration-Business Planning Team

3-Week Schedule  (10/15 – 11/2)

10/15 – 10/19

**This schedule is preliminary and will be updated daily

**all meetings:  Debra Bailey, Todd Busby, Fred Kelly, Lloyd Will

**each day Accenture and Project team will perform analysis and documentation of meeting results

Monday, 10/15

- Selected Accenture Team

- Determined Project Scope

- WHS – Origination and Structuring:  Todd Busby (2 hrs)

Tuesday, 10/16

- WHS – Risk Management:  Stacey White (2 hrs)

- EES – Origination and Structuring:  Paige Grumulaitis (3 hrs)

Wednesday, 10/17

- Refined Project Scope and Developed Project Plan and Schedule

- EES, WHS -  Settlements, Vol. Mngt (charge allocation, actualization, final position, invoicing, inter-desk allocation) :  Thresa Allen, Murray O’Neil (2 hrs)

Thursday, 10/18

- EES, WHS -  Settlements, Vol. Mngt (charge allocation, actualization, final position, invoicing, inter-desk allocation) :  Thresa Allen, Murray O’Neil (2 hrs)

EES/WHS Integration-Business Planning Team

3-Week Schedule  (10/15 – 11/2)

10/22 – 10/26

Tuesday, 10/23

- Subject:  EES, WHS – Trading & Scheduling Mtg. 1
Objective:  Trading and Scheduling process and interfaces
Room:  8C1, 4-6:30 CST, Video Conference with Portland Mt. Adams
Attendees:  Jeff Richter, Narsima Misra, Corry Bentley, Murray O’Neil, Vladimir Gorny, Greg Woulfe  (2.5 hrs)

Wednesday, 10/24

- Subject:  ROC Review
Objective:  High level overview of ROC and interfaces to the ROC
Room:  TBD, 9-10:00
Attendees:  Fred Kelly and Lloyd Will

- Subject:  EES – Risk Management (valuation, flash)
Objective:  Document processes and systems overlay
Room:  2559, 2:00 – 3:30
Attendees:  Kristin Albrecht, Todd Busby, Stacey White (2 hrs)

Thursday, 10/25

- Subject:  EES, WHS – Trading, Scheduling and Settlements Mtg 2
Objective:  Document Settlements interfaces to Trading and Scheduling, Review results from Tuesday’s meeting
Room:  30C2, 11-1:30CST, Video Conf. With Portland Mt. Adams
Attendees:  Jeff Richter, Murray O’Neil, Thresa Allen, Rogers Herndon, Smith Day, Greg Woulfe (2.5 hrs)

Friday, 10/26

- Subject:  EES – Energy Asset Mngt
Objective:  Document processes and interfaces
Room:  TBD, 10:00 – 12:30
Attendees:  Greg Woulfe, Malik Avs, Beth Jenkins, Vladimir Gorny, Mike Frazier (2.5 hrs)

EES/WHS Integration-Business Planning Team

3-Week Schedule  (10/15 – 11/2)

10/29 – 11/02

Monday, 10/29

- Subject: WHS/EES – Settlements and Vol. Mngt Detail
Objective:  Document detailed processes in Settlements and Vol. Mngt.
Room:  TBD,  3-5 CST
Attendees:  Murray O’Neil, Thresa Allen, Kristin Albrecht

Tuesday, 10/30

- Subject:  EES – Trading, Settlements, Asset Management Systems Overlay
Objective:  Review results from previous meetings.  Apply systems overlay to processes
Room:  TBD,  3-5 CST
Attendees:  Rogers Herndon,  Jeff Richter, Murray O’Neil, Narsima Misra, Corry Bentley, Greg Woulfe, Malik Avs, Beth Jenkins, Vladimir Gorny, Michael Frazier,  (2.5 hrs)

Wednesday, 10/31

- Subject:  EES, WHS –  Review Systems Overlay with IT
Objective:  Review business results with IT.  Apply systems overlay.  Discuss implementation plan
Room:  TBD, 1-4pm CST
Attendees:  Steve Nat, Pablo Pissanetzky, Kenny Ha, Neal Symms, David Poston, Duong Luu, Norman Lee, Michael Fink, 3 hrs

Friday, 11/2

- Deliverables due 12:00pm

Final Presentation, Tuesday, 11/6, 9:00 – 12:00