Credit Reserve Model project

(02/15/00)

A follow-up of the old problems:

Problem 1.  The two models are loading different counter parties

The reason has been figured out:

Both of the models do not simulate IntraMonth positions.  But the old model picks up the IM positions while the new model does not pick them up.

Problem 2.  Some individual count parties contribute significantly to the current differences between the two results

This problem has been the focus of the week.  We are approaching this problem from the  following dirtections:

- data loading

have found a bug: the flags of physical and financial positions were not set up correctly.  This has been fixed.

Other bug???  Probably Yes!

- default probabilities

have investigated: a) ran # generation, rewrote the ran # generator.  Result seems OK. b) default dates calculation.

We are waiting for the latest results.  If there is still big difference, we move to the next two parts:

- curves shift.

- Report generation.

Problem 3.  Insurance project implementation

It is still in the development stage in the IT group.

Problem 4.  Other technical issues.

ran # generator has been rewritten.  Result has been sent to Tanya bu Winston.

Have fixed other issues, like the incorrect array initialization in the Insurance classes and so on.

Also the IT is trying the speed the model up, it’s too slow now (about 2 days/run).

Other problem:

We are waiting for the feedback from Rudi’s group regarding to the Swaption deals data.

We mentioned it last Tuesday.