##### Weekly Recap Report (Nuclear)

##### 11/20/01

Changed Status

| Braidwood 2 | Braidwood 2 restarted from its forced outage for generator repairs on Friday, 11/16/01. They reached full power the next day (Saturday). |
| --- | --- |
| Farley 1 | Farley 1 completed its refueling outage on 11/16/01 about two days later than originally expected. The unit should be at full power by some time tomorrow. |
| St. Lucie 2 | As we had forecast, St. Lucie 2 did not begin its refueling outage last week as reported by some other sources (IIR). We continue to expect that outage to begin on 11/26/01 and last approximately 30 days. |

Refueling Outages

| Fermi 2 Cooper Harris Kewaunee Monticello Oconee 3 Sequoyah 1 Surry 1 TMI 1 | Restart expected by 12/01/01. Restart expected by 12/16/01. Restart expected by 12/06/01. Restart expected by 12/01/01. Restart expected by 12/16/01. Restart expected by 12/15/01. Restart expected by 11/27/01. Restart expected by 12/01/01. Restart expected by 11/24/01. |
| --- | --- |