## Slide 1: Status of FERC and SEC Merger Proceeding July 28, 2000

## Slide 2: Status of OPUC Proceeding
Current Schedule
  Current schedule a result of questions with Sierra’s 8K, Nevada global settlement, Niggli resignation.
  Settlement remains a strong possibility.
    With settlement, decision may issue in early 10/00.
    8/9 - 8/10/00--formal settlement conference scheduled in Oregon.
  Without settlement OPUC may not issue a decision until end of 11/00.
    8/30/00--Hearing
    9/29/00--Briefing completed
Issues Remaining
  Financial plan for acquisition of PGE.
    Financial plan: reliance on short-term debt, ability to issue new equity given Sierra stock price, cash position, timing of generating resource sale.
  Allocation of costs between affiliated companies of Holding Company.
  Guaranteed rate payment and Goodwill/Acquisition Premium.
    Sierra offered $9 million/year for 18 months followed by minimum of $5 million/year for 20 years. Sierra asked for “opportunity to recover” by sharing the savings from merging Oregon/Nevada operations.
    Staff offered $21 million/year for 4 years. Staff and parties object to any recovery of goodwill.
    Negotiations now focusing on 5-8 year rate freeze and a rate credit.

## Slide 3: Status of FERC Merger Proceeding
Timeline
  FERC Order Could be Issued as Early as 10/25/00
    However, FERC Has Reserved the Right to Hold a Technical Conference After Comments Are Filed Further Delaying Issuance of FERC’s order.
  Applicants’ Compliance Filing Due 8/25/00
  Intervenors’ Comments on Compliance Filing Due 9/24/00
Additional Information Required
  A delivered price test analysis modeling the 300 MW Alturas Line
  An analysis of the impact on prices in California if Sierra uses the entire 300 MW on the Alturas line on a firm basis
  A list of the transmission contracts held by PGE on the California Oregon Intertie (COI)
  Historical data of sales by PGE into California from 1997 to present
  Historical data of PGE’s use of the COI
  An explanation of how Applicants’ mitigation measures will resolve market power concerns
  A status report on the Applicants’ RTO discussion in the Northwest
  An analysis of the effect of the merger on retail competition in Nevada

## Slide 4: Status of FERC Merger Proceeding
Issues to Be Resolved
  FERC states in the order that it has market power concerns
    These concerns may be more about the perceived effect of the merger on the volatile California markets than any real concerns about market power
  Appropriate Mitigation Measures
    If market power is evidenced from the additional studies, Sierra must offer adequate mitigation measures to mitigate the market power impacts
      This mitigation should then give FERC the political cover it needs to approve the merger
  Nevada Commission
    PUCN asked FERC to assess impacts of PGE acquisition on Nevada retail markets.
    Now that the Sierra lawsuit against Nevada has been settled, the Commission may be persuaded to withdraw its protest

## Slide 5: Status of SEC Merger Proceeding
Timeline
  Intervenors filed protests on July 14
  SEC Order pending
    SEC will not issue an order until Oregon and FERC approve the merger.
      The Nevada Commission did not take jurisdiction over the sale of PGE. However, the PUCN protested the SEC application. We expect the SEC will feel compelled to address the PUCN’s issues.
    Because the merger is contested, and because Sierra’s financial strength is in question, the application must be considered by the full Commission
      Full Commission review typically takes three months
      The Commission could begin its review (but not issue its order) before a final FERC order is issues
Issues
  Financial Strength of the Merged Company
    SEC typically requires 30%equity. Without the sale of Sierra’s generation, Sierra has approximately 25% equity.
  Interconnection of PGE with Sierra and/or Nevada
  PUCN concerns on the merger’s effect on retail markets.