## Slide 1
May ‘00
July ‘00
Aug. ‘00
Sept. ‘00
Oct. ‘00
Nov. ‘00
Dec. ‘00
2000 Audit
Reporting
and Wrap-up
April ‘00
Proposed
2000
Projects
March ‘00
ET&S Systems Project Timeline
June ‘00
Audit Planning
Contracts
Financial
Applications
Gas Measurement
Nominations
IT Security
Rates
Revenue Stream
Capacity
IT Infrastructure

## Slide 2
Project Project Timing Systems Contact(s)
ET&S Key Systems Contacts
(by Project)
Capacity end May - end June Jeanne Licciardo; Linda Trevino
Contracts beg. July - end July Jeanne Licciardo; Linda Trevino
Financial Applications beg. Sept. - mid. Oct. Wendy Koh
Gas Measurement end June - mid. July Jeff May
IT Infrastructure end July - end Aug. Bob Martinez
IT Security mid. May - end June Lisa Gilchrist
Nominations beg. Aug. - mid. Sept. Hasan Kedwaii
Rates mid. June - mid. July Wendy Koh; Rob Fugel
Revenue Stream end June - mid. Aug. Wendy Koh

## Slide 3
Capacity
    Access to Capacity Analysis System (CAS)
    Integrity & Relevance of Information in CAS
Contracts
    Integrity in Contract Management System (CMS)
Financial Applications
    Interface from Invoicing System to General Ledger
    Access to General Ledger
Gas Measurement
    Access to MIPS Application
    Integrity and Availability for MIPS
    Access to SCADA Application
IT Infrastructure
    Standardization of IT Infrastructure and Policies
    Availability of ET&S Systems
IT Security
    Security Standards and Policies
Summary of Systems Involvement
(by Project)

## Slide 4
Nominations
  Access to Throughput Management System (TMS)
  Integrity in TMS Application
  System Compliance with GISB
  Security of Web Transactions
Rates
  Access to Rates System
  Integrity in Rates System
Revenue Stream
  Volume Allocation System to Invoicing System Interface
  Access to Volume Allocation System
  Integrity in Volume Allocation System
  MIPS to Volume Allocation System Interface
  Access to Invoicing Systems
  Integrity in Invoicing Systems
Summary of Systems Involvement
(by Project)