## Slide 1: Enron Metals
PROJECT SALEM
Paul Freeman
30h April, 2001

## Slide 2: Project Objectives
Overall objective (by end March 2002)
Integrate and upgrade Enron Metals process and systems infrastructure (replacement of AS400 technology) to support a scaleable business
Ensure processes are best practice prior to introducing new technology
Simultaneously, review the true economics of business decisions and processing costs
Ensure that the new model and infrastructure support flexible and changeable business strategy

## Slide 3: Project Objectives
Objective of initial phase (by end May/early June 2001)
Establish a homogenised Enron Metals operating model as the basis for launching the change initiatives required to meet the overall objective
In parallel, review and research existing technology applications in other comparable Enron businesses

## Slide 4: Project Scope






?



UK
Locations
Merchanting
Financing
Businesses
Fin Ops
Processes
Deal
Capture
Risk Mgmt
Documentation
Settlements
Middle Office
Trade
Accounting
Operations
(LME)
Re-financing
Co-ordination

## Slide 5: Key Issues and Project Drivers
Imperative to fully assimilate the metals business into the Enron operating environment
  EM = E + MG + RW + Bergmann
  MG = MGL + MCC + HB + Recycling
The current operating model is not scaleable or flexible
This is primarily a manual operation today
Some processes are repetitive or circular
Responsibility, ownership or participation in processes are not consistent or always appropriate
There is management data overload

## Slide 6: Project Benefits – creating competitive advantage, delivering Enron Metal’s strategy
Enhanced Market share and profits
Improved automation & information flow
Individuals add value
Efficient use of resources with no duplication
Transactions costs are further reduced as trading volumes are increased
Integrated Technology Platform + best in class processes
This project focuses on Deal Capture and Logistics

## Slide 7: Selection of CGEY as a consulting partner
Prior Enron track record
Good internal references
Team lead by partner with UK metals expertise
Manager supported by
  Consultants with physical and derivatives metals experience
  Business process improvement expertise
  Systems replacement/implementation expertise, creating significant increases in client transaction volumes
Unique value proposition, including trademarked ‘Solution Sets’ and ‘Express’ workshops

## Slide 8: The Project Team
Steering Committee
Joe Gold
Marcelo Parra
Mike Jordan
Paul Freeman
Craig Hawes
Steve Whitaker
Sets overall priorities
Approves strategic direction
Approves funding
Project Managers
James Stephen (Business)
Bob Campbell (IT)
Kiran Patel (CGEY)
Direct management of project resources (direct and in sourced)
Issue notification
Status reporting
Communication with and direction of project team
Project Teams
Trading
Risk Management
Traffic
Settlements
Documentation
Accounts
Fin Ops
RAC
Credit
Provide specialist input to project (knowledge and resource where required)
directs
Project Director
Paul Freeman (Business)
Ensure steering committee directives are communicated and implemented
Oversees direction and progress
Issue resolution
Project Coordinator
Steve Whitaker
Manages overall programme plan
Manages communication between teams
Organises and chairs Project Steering Committee
Organises and chairs Project review meeting
Manages and prepares issue list
consolidates
status for
provides direction
directs
Manages liaison with
reports status to
Project Status Meeting
Monthly
Members of the Steering Committee
Project director
Project coordinator
Project Review meeting
Weekly
Project Director
Project Managers
Project Coordinator
Members of project teams as required
provides status reports to
Project Administrator
Lauren Christie

## Slide 9: Permanent Team
Enron
Steve Whitaker
James Stephen
Howard Carter
Michael Pitt
Bob Campbell
Lauren Christie
Nigel Grace
CGEY
David Carlile
Kiran Patel
Joe McQuillan
Suki Moore
IT Process specialist (TBC)
Trading specialist (TBC)

## Slide 10
Q&A