## Slide 1
Retail Open Access Contingency Planning
Sending 867_03 Usage from the TDSP to the CR
Market Risk: Transfer of 867_03 Monthly Usage through ERCOT is not timely or not successful
Contingency: TDSP’s create copies of the 867_03’s and make them available directly to the Competitive Retailers
Attached are three options for making usage data available directly to CRs:
A: GISB - Separate usage by CR and send to the CR via GISB
B: ERCOT FTP Site - Separate usage by CR and send to the CR via ERCOT's mailbox (not discussed with ERCOT)
C: TDSP FTP Site - Separate usage by CR and make available on a FTP mailbox HL&P would build and maintain
If this contingency plan is implemented, we recommend the entire market use one of the above options. RMS should also support this plan and method of communication.
Reliant recommends Option A - Usage sent via GISB.

## Slide 2
Direct TDSP to CR Usage Contingency - CR Options
Alternatives on how CR’s may utilize the Contingency Usage
Regardless of the option selected, CR’s have alternatives on how to utilize this contingency:
1 - Usage as backup - CR’s retrieve and examine 867_03’s only if 810’s have been received but 867_03’s are not
  Advantage - No reconciliation, used only as contingency
  Disadvantage - CR would need process to scan files for specific transaction ID’s (HL&P has script to help do this)
2 - Quickest Path - CR’s retrieve usage from both TDSP and ERCOT, use first one received
  Advantage - Ability to produce bills quickly
  Disadvantage - CRs would need a process to “ignore” the second transaction
3 - Pick One Path - CR’s decide which path appears most reliable and ignore the other
  Advantage - No reconciliation or comparison routines
  Disadvantage - Lose the advantage of a contingency - would be locked into one path.
Related Transactions:
997’s - Reliant recommends no 997’s for these contingency usage transactions.
824’s - Reliant recommends 824’s for 867_03’s go only to ERCOT via the current communication path.

## Slide 3
Direct TDSP to CR Usage Contingency Option A GISB
TDSP sends data to CR via GISB
Advantages:
CR receives usage earlier
TDSPs already communicate with CRs via GISB
Data sent directly to CR
Easy to identify this usage
EDI received from TDSP or ERCOT
CR receives usage data the same day as the TDSP bill is sent
If the CR does not want the usage sent to them, the TDSP could block the sending of this usage data to the specific CR
Disadvantages:
TDSP and CR IT infrastructure may not be appropriately sized to support this new high volume requirement
CRs may not want usage data from TDSP via GISB
Potential disagreement: Usage used for settlement doesn’t match usage used for customer billing
Option A
TDSP
ERCOT
FTP to ERCOT
Mailbox
CR
Mailbox
TDSP
ERCOT
FTP to ERCOT
Mailbox
CR
Mailbox
Cost For All CRs: $100,000 + 10%
Time to Implement: 3 weeks
CURRENT
FTP
from
Mailbox
FTP
from
Mailbox
Send via GISB

## Slide 4
Direct TDSP to CR Usage Contingency Option B - FTP to ERCOT
TDSP sends data to CR mailbox at ERCOT
Advantages:
TDSP already pushes FTP file to ERCOT
CR already set up to pick up files from ERCOT mailbox
CR can receive usage earlier
If the CR does not want the usage via this method, the TDSP could block the sending of this usage data to the specific CR FTP site at ERCOT
Disadvantages:
CR has to manage potential receipt of 2 sets of usage files. Each has different names and content
CR systems may currently automatically pick up and process everything in their mailbox
ERCOT would have to increase mailbox size and grant TDSP write security to the CR mailboxes at ERCOT
Report potential from Option A
Option B
HL&P
ERCOT
FTP to ERCOT
Mailbox
CR
Mailbox
TDSP
ERCOT
FTP 2nd copie to
ERCOT CR Mailbox
CR
Mailbox
Cost for all CRs: $125,000 + 10% plus $5,000 DASD for ERCOT Time to Implement: 4 weeks
CURRENT
FTP
from
Mailbox
FTP
from
Mailbox
FTP to ERCOT Mailbox

## Slide 5
Direct TDSP to CR Usage Contingency Option C FTP Mailbox at TDSP
TDSPs puts data in new mailbox for CR to pick up
Advantages:
CR could pick usage same day as bill received
CR can choose whether to pick up data or leave it
CRs already pick up usage via FTP
No impact on ERCOT
If the CR does not want the usage via this method, the TDSP would not create mailboxes for specific CR’s
Disadvantages:
TDSP must build large secure FTP mailboxes, one per CR
CRs must modify systems to pick up usage data from new FTP site
Most expensive option
TDSP must set up and manage digital certificate with each CR
Option C
TDSP
ERCOT
FTP to ERCOT
CR
Mailbox
ERCOT
FTP to ERCOT
CR
Mailbox
Cost for all CRs: $160,000 + 10% plus $15,000 DASD & higher maintenance Time to Implement: 5 weeks
CURRENT
FTP from mailbox
day or more
later if desired
FTP
from
Mailbox
FTP
from
Mailbox
Mailbox
TDSP