## Slide 1
Account Implementation
Planning

## Slide 2
Phases
Timeline
Activities
Deliverables
Planning Transition Implementation
Contract Signed
Services Commencement Date
Pre-Contract Schedule
Develop & Manage
Transition Support Schedule
Coordinate and Plan
Full Scope of Work
Execute Transition Plan
Designate Account
Manager
Manage Transition Schedule
Coordinate and Plan
Post Service
Commencement Date
Activities
Transition Plan
Implementation of Plan
Account Manager Handoff Completed
Execute Implementation Plan
Lessons Learned
Contract Execution & Compliance
Commodity
Bill Mgmt
Projects
O&M
Baseline
Other
Key
Milestones
1. Customer Presentation
2. District Designations
3. AM Costs
4. Internal Kick-off (Implementation Team)
10. Service Commencement Date
11. Handover to AM
12. Business Plan
13. Continual Improvement Process
5. Contract Signing
6. ATP Complete
7. AM “On Boarding”
8. Hand Off (Deal team to Transition Team)
9. Customer Kick-off
Transition Timeline

## Slide 3
Transition Plan agreed upon following the Effective Date
  Ensure services are initiated by the Services Commencement date
The Plan details major tasks required by both Parties to initiate services according to the Transition Schedule
Goals of the Transition Plan are to:
  Generate mutual understanding of priorities and processes for the implementation of services
  Define the schedule and milestone dates required to accomplish them within a mutually agreeable time frame
  Define and designate the appropriate resources to accomplish timely and cost effective execution of the agreement
Transition Plan

## Slide 4
Account Management
EES account management team is:
  Responsible for execution
  Responsible for delivery - consistent, effective, effective, efficient global platform
  Responsible for total customer management and satisfaction
The single point of contact for our customer
  Manages the relationship with the customer
  Oversees all account & delivery activity to ensure contract compliance & performance

## Slide 5
Metrics / Measurements

## Slide 6
<number>
Confidential and Proprietary Data
To ensure internal performance, our Customer Management System provides an assessment of our delivery commitments and pre-established Key Performance Indicators by department.
Performance Management Key Performance Indicators
<number>

## Slide 7
Satisfaction
Performance
Relationship
Value
Delivery Performance Measurement - KPIs
Pro-active Account Management - External Performance Management
Ongoing customer assessment - Surveys, “Voice of the Customer”
Our Customer Satisfaction approach focuses on three areas: Performance, Relationship and Value.
Customer Satisfaction Approach