## Slide 1
Bahamas LNG Receiving Terminal and Pipeline
Enron Global Markets
November 20, 2000

## Slide 2: Why The Bahamas?
  The Bahamas LNG Terminal meets all these criteria
Criteria for the next LNG Terminal to be constructed to serve the U.S. gas market:
  Ability to use the facility as a means to create a lucrative commodity trade that can be marked to market.
  Should feed into the downstream end of a major gas transmission system
    Opportunity to capture basis.
  Should access a market with a growing natural gas demand and limited incremental pipeline capacity.
    Creates a beneficial competitive situation for the LNG terminal.
  Need large tract of land for terminal site and adjacent deep water.
  Leverage markets where Enron has a strong position.
  Ability to control capacity

## Slide 3: Facility Description
On shore terminal - Freeport, Grand Bahama
  Initially build two 160,000 m3 LNG storage tanks
  Initial sendout to deliver 400 mmscfd at 2200 psig
  Ship unloading at 10,000 m3/hr
Marine berth
  Designed to accept world class LNG ships
Subsea pipeline
  24”, approximately 90 miles
  2200 psig
  Designed to land in Port Everglades and tie into FGT system lateral or directly into FP&L Power Plants
Target Onstream - Q3/4 2004

## Slide 4: Spread Analysis
Long Term Henry Hub Swap $3.64/MMBtu
LNG Delivered to Market $3.05
Spread $0.59 Upside: P/L Charge from HH to South Florida = $0.70/MMBtu

## Slide 5: Project Status
Recent focus on securing land option for the terminal site.
  Land option secured Nov. 17 for up to 85 acres of land on the island of Grand Bahama near the Freeport Harbor.
  Physical due diligence on site to begin immediately (60 days to complete)
Preliminary permit activity underway.
  Plan to accelerate but need to work out FGT’s role (if any) on the project.
ROW investigations initiated in Florida

## Slide 6: Key Drivers
Bahamas
Need to get Bahamian Government on our side.
  Prime Minister has been made aware of the project on an informal basis.
  Freeport is the most logical site for an LNG terminal in the Bahamas - we need to make sure the Bahamian Government agrees.
Florida
Structuring - work to capture basis between Henry Hub and South Florida.
  Capturing $0.50/MMBtu of basis would be worth about $70 MM/year
Florida pipeline permits will likely be on the critical path until construction begins.
  Is it a FERC regulated pipeline or not?
Timing
Need to move fast to preempt competition
  Other terminals and pipeline projects (e.g. Buccaneer).
Can’t get too far out in front of potential LNG suppliers’ timing.