## Slide 1: Asset Development
 | Summary | Financial ’02/’03 | Status
Sun Devil | Expansion of TW in San Juan Basin w/ new lateral to serve Phoenix | Capital cost $600 MM IBIT $0 AFUDC $47.4 MM | Updating cost estimate Shipper negotiations
Kingman | Develop waste heat recovery power project at TW Sta. 1. | Capital cost $23 MM IBIT $2 MM AFUDC $0 | Weak power market Updating cost estimate
Calpyso | Acquire pipeline from Bahamas LNG facility to Florida. | Capital cost $69 MM IBIT $0 AFUDC $0 | EGM developing project Competitive projects (EPNG, AES)
FGT St. 11 | Develop 30 MW waste heat recovery project. | Capital cost $26 MM IBIT $1 MM AFUDC $0 | Preliminary cost est. too high.
FPL RFP | ENA+ETS co-develop 822 MW CCGT plant at Deerfield site. | Capital cost $200 MM IBIT $0 AFUDC $0 | Bid submitted Sep-01 Shortlist in Nov-01 Award in 2Q-02
Alaska pipeline developments | Reconstitute ANNGTC for AB segment Form JV for BC segment | Capital cost TBD IBIT $0 AFUDC $0 | ANNGTC MOU being negotiated Discussing 50/50 jv with TCPL

## Slide 2: 2002 Commercial Plan
 | Capital | IBIT | AFUDC
Sun Devil | $80mm | -- | $2.3mm
Calypso | $3mm | -- | --
Kingman | $21mm | -- | --
FGT St. 11 | $2mm | -- | --
Monetizations & Other | -- | $23mm | --

## Slide 3: 2003 Commercial Plan
 | Capital | IBIT | AFUDC
Sun Devil | $520mm | -- | $45.1mm
Calypso | $66mm | -- | --
Kingman | $2mm | $2mm | --
FGT St. 11 | $24mm | $1mm | --
Monetizations & Other | -- | $50mm | --