## Slide 1
Staffing Update for Enron Net Works Engagement
Jeff Huff
October 13th, 2000

## Slide 2: Table of Contents
Executive Summary
Staffing Update
Timeline
Status Report

## Slide 3: Executive Summary
  Engagement began October 2000
  Current staffing level at 12
  Projects include:
    Confirm Central (CC)
    Financial Invoice Exchange (FIX)
    Contract Exchange (KX)
    Deal Database (DDB)
  First 2 weeks focused on business requirements, demo and development environment
  Key accomplishments:
    Product Roadmaps
    Working demo constructed (using Java, JSP, Jrun, ORACLE, …)
    First drafts of FRS’s completed
    Diamond staffing completed
  Risks:
    Legacy interfaces
Executive
Summary

## Slide 4: A quick look back at Diamond’s history at Enron over past 20 months...
  Diamond started engagement with Enron Broadband Services in March 1999
  Diamond has been involved in ten (10) major projects at Enron:
    EBS: Media Cast, Media Transport, Product Development, EIN, OSS/Billing, OSS/Extranet, Bandwidth Trading, EBS Strategic Plan, Capital / Risk Book
    ENW: CommodityLogic
  Diamond-developed Bandwidth Trading System (BTAS) went “live” in December 1999, followed by four more successful releases (on time, on budget)
  Diamond architected and built key components for early releases of Media Cast product
KEY
ACCOMPLISHMENTS
“SOUND BITES”

## Slide 5: Staffing Summary
  Current staffing level at 12
  Diamond team divided into business and technology tracks
Engagement Lead
Jeff Huff, Partner
Business
Technology
John Coyle
Amy Schneider
Chris Cocks
Steve Rubin (no fees)
Thede Loder
Mohan Pattabiraman
Nicolas Lam
Jeff Catalina
Snooky Tiedje
Jenny Lim
Jeff Ledgerwood
Erik Treese (no fees)
Denotes Diamond investments in Enron,
not charging fees
Staffing
Summary
John Coyle
(Team Lead)

## Slide 6: Current staffing assignments
  Confirm Central (CC):
    Chris Cox (business analyst)
    Jeff Catalina (web developer)
    Jenny Lim (web developer)
  Financial Invoice Exchange (FIX):
    Amy Schneider (business analyst)
    Nicolas Lam (web developer)
    Erik Treese (web developer)
  Contract Exchange (KX)
    John Coyle (business analyst)
    Steve Rubin (business analyst)
    Mohan Pattabiraman (web developer)
    Jeff Ledgerwood (web developer)
  Deal Database (Technical Architecture)
    Thede Loder (technical architect)
    Snooky Tiedje (data base)
Staffing
Summary

## Slide 7: The CommodityLogic schedule is aggressive, yet doable
Overall
Timeline
FIX 1.0
CC 1.0
KX 1.0
DDB 1.0
FIX 2.0
CC 2.0
KX 2.0
DDB 2.0
Nov 15
Dec 1
Dec 15
Apr 1
Soft Launches (Release 1.0)
Limited user set
Release 2.0
Unlimited user set
Today
Without sufficient development resources, KX is likely to slip