## Slide 1: EES / EWS Systems Integration Analysis (A Directive from the IT Offsite on 10/12/01)
Project Scope and Approach

## Slide 2: Objectives
Document information flows associated with business areas relevant to EES / EWS integration
Confirm major systems (as of January 2002) relevant to EES / EWS integration
Identify recommendations to integrate EES and EWS through improved interfaces and by leveraging common solutions
Identify incremental steps to support implementation of recommendations by June 2002
Document the long-term vision for mid year ’03 (settlements solution)
Confirm recommendations and analysis with business and technology personnel
Identify outstanding issues associated with integration to be addressed after the project
Complete the project within 3 weeks
Identify recommendations to be implemented by June 2002 to improve the interfaces and systems integration between EWS and EES with the goal of one systems solution by June 2003.

## Slide 3: Scope Assumptions
Primarily focused around Power commodity
Covers both EES and EWS
Focused on the following 5 business areas:
  Original deal capture (includes origination, structuring, and risk)
  Trading / Position Management (includes trading, scheduling, forecasting, URM, and asset optionality)
  Valuation and Risk Management (includes book P&L analysis, position reporting, liquidation, VAR, credit etc.)
  Volume Management through Invoicing (includes actualization, settlement, invoicing, final P&L)
  Asset Management (includes ROC, distributed generation etc.)
Generated from workshops with business representatives from each area
Systems for each business area validated by IT representatives from EES and EWS
Recommendations focused on business requirements (rather than system requirements)

## Slide 4: Deliverables
  Final Presentation
    highlights the integration recommendations and proposed capability vision
  Information Flows
    shows major business areas, functions within the areas, interfaces between functions and between EES and EWS
    summary level and detailed levels for deal capture, trading and position management, valuation and risk analysis, volume management through invoicing, asset management
  Capability Descriptions
    identifies the functions, inputs, and outputs associated with each summary capability

## Slide 5: Deliverables (Cont’d)
  System Overlays
    Shows the systems which are used to support the various capabilities for 3 releases; January 2002, June 2002, June 2003
    Focuses on system functionality rather than technical implementation (e.g., multiple deal entry systems vs. a single deal entry system)
  Assumptions
    Identifies the major assumptions behind the content of the various deliverables
  Recommendations and Open Issues
    Documents the recommendations for system integration to be implemented by June 2002 and June 2003
    Documents key open business issues which need to be resolved after completion of the project

## Slide 6: Approach
Conduct Business Area Workshops
(gather information to support definition of interfaces and understanding of integration opportunities)
Week 1
(Oct 15 – 19)
Week 2
(Oct 22 – 26)
Confirm IT Direction
(confirm systems to be used to support information flows by Jan 2002, and obtain feedback on June 2002 / June 2003 recommendations)
Synthesize Info. and Conduct Follow-Up Reviews
(refine and review information flows and recommendations with business and IT)
Prepare for and Conduct Final Presentation (target date Nov 5 or Nov 6)
Weeks 3
(Oct 29 – Nov 2)

## Slide 7: Draft Final Presentation Outline
EES / EWS Information Flow
  High level Capability Model
  EES / EWS Interfaces
  Area of focus flows (deal capture, trading and position management, valuation and risk management, volume management and invoicing, asset management)
January 2002 Release
  System Overlay (e.g., systems per the current technology plan)
  Assumptions
  Recommendations (systems and open business issues)
June 2002 Release
  System Overlay (e.g., single deal capture and risk systems from a user view, separate technical systems operating in the background)
  Assumptions
  Recommendations (systems and open business issues)
June 2003 Release
  System Overlay (e.g., single settlement and volume management system)
  Assumptions
  Recommendations (systems and open business issues)