## Slide 1
Current Decision
30 day PPA Default extension for Furnas not providing the consent will expire on Jan 22, 2001
Options
Discontinue default and begin negotiations to resolve conflicts with Furnas and Eletrabras
Extend Default period again
Issue Notice of intent to Terminate (in 30 days)
Arbitrate right to terminate
Arbitrate damages claim(legal costs, use of equity capital)
Arbitrate Furnas specific performance responsibility to provide Lender’s Consent
Litigate Furnas specific performance responsibility to provide Lender’s Consent
Submit Economic Equilibrium claim to compensate for extended use of Sponsor equity capital

## Slide 2
Decision is heavily influenced by Strategy
Strategies under review
Optimize value of integrated project and sell to third parties
Sell integrated project to Petrobras
Sell EPE to YPF or new gas supplier
Terminate and force Furnas to buy EPE; Retain TBS,SCG,Gasmat, & Gasbol
Terminate and sell power merchant or PPA with Elektro
Each Strategy has implications for achieving Financing, Cuiaba II and M-T-M positions