## Slide 1
Project Green
Light
12 October 2001

## Slide 2: Executive Summary
Objective
To address issues with risk information from source systems (including spreadsheets) into risk analysis systems, i.e., RiskTrac, credit, Infinity and DPR
Our success measures will be:
  Completeness All relevant deal information from source systems is included for risk measurement and reporting in risk analysis systems
  Accuracy Input data and parameters in risk analysis systems are correct and maintained by proper owners
  Efficiency Resources used to manage the information are optimized
Main Deliverables
Implementation of tactical solutions to already known issues
A plan to develop a repeatable process for continuous improvement
Definition of roles and responsibilities

## Slide 3: General Approach
Develop plan for repeatable process
Gather issues from business and system groups
Document current state of information capture
Implement tactical solutions
ERMS – RiskTrac feeds
Enhanced position reporting
Validating hierarchies
Preventing book duplication
Book archiving
Automated books / curves set-up
Other projects to be identified …
Define roles and responsibilities

## Slide 4: Project Team Organization
Steering Committee
Todd Hall Shona Wilson
Debbie Brackett Stacey White
Jeff Gossett Mike Jordan
Leslie Reeves
Program Management
Tom Victorio James New Bryce Baxter
Source Feeds Processing
Source Systems (ERMS, EnPower, Settlements)
Risk Analysis Systems (RiskTrac, CAS, Infinity, DPR)
Commodity Risk Groups
Global Risk Operations
Project Sponsors
Sally Beck Rick Buy
Data Validation
Business Process and Roles
Settlements
RAC Market, Credit Risk