## Slide 1: METALS OPERATIONAL RISK MAY 2001 UPDATE

## Slide 2: Overview
Q1 Merchanting issues
SAP implementation
Current IT platform
Future IT platform
Middle office staffing
Remote offices
Regulatory issues
OBSF/Capital

## Slide 3: Merchanting Issues Update
Q1 audit completed successfully utilising internal substantive process (stock, debtors etc)
Systems reconciliation identified DPR correction for Q1 of $10mm arising from true-up on net carry cost of Merchanting inventory
‘Errors’ in Q1 arose primarily within p&l for OBSF activity due to system bugs (see current IT platform)
OBSF ‘Camelot I & II’ structures fully ‘re-signed off ’ by AA
Key Metals staff identified and placed on longer notice period

## Slide 4: Merchanting Issues Update
Completion of Q1 internal substantiation process planned for end May
Improvements in AS400 code, along with additional operational resources being applied, ensures decision to recall OBSF stock not required at present
Significant milestones identified for end May
  AS400 code freeze
  full system generated Merchanting P&L

## Slide 5: SAP Implementation
Successful go-live completed for EML at 1/5
Post implementation issues centre on
  SAP system reliability
  some interface failures (recovered manually overnight)
  heavy operational resource required to maintain full SAP > AS400 reconciliation
New EEL control processes for static counterparty data and manual payments can now be implemented for Enron Metals Ltd
Implementation plans for Merchanting folded into project Salem

## Slide 6: Current IT Platform
Minimum development requirements identified
AS400 ‘support’ resource expanded and ring-fenced
Daily prioritisation and status reviews
Significant business support for code freeze
Operational support & maintenance enhanced by engaging expert IT consulting support
Full system documentation process in progress
Disaster recovery procedures being enhanced

## Slide 7: Future IT Platform
Project Salem initiated and fully supported by Office of Chair
Full resourcing identified and achieved for program management and co-ordination
CAP Gemini engaged for business process re-engineering
Aggressive reallocation of experienced Middle Office staff to support project resourcing
Full delivery for project set for 31/03/2002

## Slide 8: Middle Office Staffing
London based Middle Office resources increased to approximately 75 as additional staffing required to support Merchanting and SAP implementation
Co-ordination/operation staff controlling physical and financial inventory and positions now total 30+
Full PRC cross calibration due in June

## Slide 9: Remote Offices
Detailed project plan for EMR handed to German CFO (Reinhard Will).
  regular reporting to London/Houston will continue
  segregation of duties for EMR agreed by all parties
  implementation ongoing with buy in from new, clearly defined management structure
  ongoing bi-weekly visits to London by EMR CFO to aid continued Enronisation of the German operations
New York CFO brought to London to meet with new EMR CFO and London functional heads
Enron resource used in EMR now being seconded to New York to support on-going development in US operations
New China region controller (Heng Seng Chua) starts 14/05/01

## Slide 10: Regulatory Issues
FSA ACMP visit for EML completed :
  have verbal confirmation of extension
  issues identified for further development
  formal written response from FSA yet to be received
Traded Risk visit from FSA for EML due Aug 2001. This will analyse management controls over:
  operational and market risks
  model approval (required to minimise regulatory capital requirements for market risk on options)
LME disciplinary action being negotiated to a final settlement. Enron likely to plead to the lesser charge of “failure to maintain adequate internal controls” and be fined circa $150,000

## Slide 11: Regulatory Issues (cont.)
Technical regulatory capital breach when Regulatory Capital dropped below 110% of requirements in April 2001
  not notified immediately to the FSA
  issues caused by late changes to accounts for tax charge & EPOL recharge compounded by high inter-company lending
  correspondence with FSA on-going

## Slide 12: OBSF/Capital
Continues to be both time consuming and operationally difficult to manage
Discussions held with EGM in Houston who are looking at similar structures
Consideration being given as to whether this is the most appropriate means of funding the inventory positions