## Slide 1
Enron Wholesale Services
Project Doorstep
East Power Trading
Draft - June 2001
Confidential

## Slide 2
Mike Wellings, Manager – UK Power Risk Management
Project Participants
We performed an on-site review of processes, procedures and controls that support the trading and operations activities of the East Power Trading Desk. Our review procedures included interviews with key office personnel in June 2001. We also performed a test of commodity transactions from deal execution through to the general ledger. In the time scheduled to perform the review we were unable to look at Regulatory, Credit, Legal and IT risk. A high level review has been performed of the other business areas.
For further understanding of objectives or observations, please contact Mike Wellings at
James New, Sr Director – European Risk Management
Kevin Presto, VP – Head of East Power Trading
& Objectives
011 44 20 7783 6625 or mike.Wellings@Enron.com
Doug Gilbert-Smith, Director - Trading
Harry Arrora, VP - Trading
Lloyd Will, Director Fundamentals -Trading
Jim Meyn, Manager – Commodity Structuring
Corry Bentley, Manager - Logistics
Stacey White, Director - Risk Management
Leslie Reeves, Sr Director - Trading Support
Frank Hayden, RAC – Market Risk
1
East Power June 2001
Confidential
The objective of this review
Doorstep Team Members
Office Personnel Interviewed
Questions?
Chris Abel,Trading Support
Bill Bradford, VP - Credit
Melissa A Murphy, Deal Compliance
Tracy Green, Financial Operations
Enron Wholesale Services

## Slide 3
Summary of
Business Highlights
Trading Profile
The East Power trading desk primary focus is marketing risk management products in the East Power trading region. This trading product has a total dedicated staff of 205 – 75% commercial and 25% commercial support.
Products traded include Physical Forwards, Spread Options, Indexed Forwards, Heat Rate Swaps,Daily and Monthly Options, Swaptions, Service Contracts and Full Requirements Contracts.
Physical trading makes up approximately ninety percent of the traded market, with market liquidity experienced until 2005, and position exposures to 2022. Regions are regulated by the Northern American Electric Reliability Council
Transaction Data (YTD)
Enron Wholesale Services
2
East Power – June 2001
Confidential
Counterparties
Counterparties are primarily Power marketers and generators
107,135 Power trades were executed in the period to 31st May 2001, with 12,345 executed in May 2001. Of these trades approximately seventy percent were completed through Enron On Line.
Aapproximately two hundred counterparties have open positions at the beginning of June, of which up to thirty make up forty percent of volumes traded.
Financial Data
Year-to-date profit from trading operations was $248 million, with a Net Open Position of short 14TWhrs, against a NOP limit of 90 TWhrs for East, West and Calgary Power consolidated.
P&L is primarily impacted by curve shifts and new deals
The one day VaR at 5/30/01 was $12 million against a power VaR limit of $25 million

## Slide 4
Organization Chart -
Commercial Staff – Total 155
3
Confidential
Midwest
11
Enron Wholesale Services
East Power – June 2001
Origination – Dave Duran
70 Staff
Trading – Kevin Presto
85 Staff
Northeast
11
Southeast
9
ERCOT
5
Structuring
Gen Development
18
16
Midwest
Northeast
Southeast
Management
ERCOT
Options
Fundamentals
Fundamentals IT
Services
Control Area
Lloyd Will
31 Staff
2
9
13
14
12
4
4
6
10
11

## Slide 5
Organization Chart -
Commercial Support Staff – Total 50
4
Confidential
Enron Wholesale Services
East Power – June 2001
Risk Management
Stacey White
7
13
13
Transaction Support
Leslie Reeves
Logistics
Theresa A Allen
Settlements
Melissa K Ratnala
Deal Compliance
Kim S Theriot
17

## Slide 6
Ninety –five percent of Power Counterparties have signed ISDA Maser Agreements.
Regions governed by NERC (Northern American Electric Reliability Council) – cross region objective to develop, implement,
and enforce standards for a reliable North American bulk electric system – compliance with NERC standards are mandatory.
Settlement process is working effectively, whereby there are strong controls around the interface of data between EnPower,
Unify and SAP.
Good working relationships between Commercial and Commercial Support groups, strong informal controls exist.
Robust confirmation process, whereby counterparty confirms are typically executed within two days and only approximately two
percent are not signed. High percentage of EOL deals.
Middle and Back Office puts high priority on reporting daily against the Global standards established by the Risk Controls
Group in Houston.
All structured trades go through Deal Approval process and are managed by Commodity Structuring Department through to
Booking in underlying valuation systems.
All credit exposures are captured by the Credit Aggregation System and trades are monitored against credit watch list.
Segregation of duties between risk, settlements, financial ops and cash settlements.
Commercial head reviews the regional power curves on a daily basis
Strong analytical support provided to commercial traders by fundamentals group.
Control Strengths
Observations and
Action Steps
5
Confidential
East Power – June 2001
Enron Wholesale Services

## Slide 7
Observations and
Action Steps
6
Confidential
Observation
Root Cause
Action Step
Owner & Target Date
No.
Low
Medium
High
Priority Code:
Code
Priority
1
Beth Apollo
Stress Testing and Scenario Analysis are not performed as detailed in the Risk Management Policy.
2
In accordance with the Risk Management Policy, an evaluation needs to be made of what stress and scenarios need to be performed, both at a business and consolidated basis, and this process defined and resource assigned. A “GAP” analysis needs to be performed.
Beth Apollo
This function has historically been owned and performed by RAC. This is not business aligned and is not being performed at the desk level
The ownership of the curve validation process should be reviewed so that the process resides with the business, but also has a common consolidated themes for areas that should be covered – this could be in the form as a global standard. The curves should be documented and the materiality of these assessed – a curve “universe” should be defined and the key primary curves determined.
Curve Validation is simplistic and there is little validation documentation. Commercial heads interviewed in the doorstep review process support and recommend that a robust validation process is carried out.
The preparation and management of the Curve Validation process has not been business aligned. This means that there is a lack of understanding of the market fundamentals and drivers to the curve construction process. Insufficient resource and priority has been given to this project.
Enron Wholesale Services
East Power – June 2001

## Slide 8
Observations and
Action Steps
Observation
Root Cause
Action Step
Owner & Target Date
3
4
No.
7
Confidential
Low
Medium
High
Priority Code:
Priority
Code
East Power – June 2001
Enron Wholesale Services
Accrual trades are not treated consistently, a peaking plant exposure is MTM with reserves taken when material by financial reporting, while the Texas Wind Deal is not MTM.
The objective has been to use the EnPower valuation process to capture the economic values of the trades
Treat the accrual trades consistently – continue to use the valuation system to capture economic exposures but do not report any MTM earnings
Stacey White
The Accounts Receivable (“AR”) Account as at 31st May 2001 has $290 million of unallocated cash not assigned to counterparties, with $20 million over 90 days outstanding, while the Accounts Payable has $10 million unallocated and $8 million over 90 days outstanding. Note that these balances are for East and West Power consolidated.
The AR and AP are consolidated between East and West Power – the allocation of cash to counter parties is the responsibility of settlements, who are reliant on strong information flows from cash management, in addition large timing differences occur at the month end.
Settlements should produce a reconciliation of outstanding balances and review these with risk management. In light of this reconciliation, and results attained, these should then be reviewed with the relevant commercial desk heads and actions taken accordingly.
Leslie Reeves

## Slide 9
Observations and
Action Steps
8
Confidential
Observation
Root Cause
Action Step
Owner & Target Date
No.
Low
Medium
High
Priority Code:
Code
Priority
6
The department has grown on the back of informal controls and processes, and is reliant on the strong communication line which exist between the commercial and commercial support functions.
Structured trade reviews do not occur for non fixed structured trades once they are booked into the underlying systems. Structuring are generally very involved at the deal DASH and approval stage, but no formal control process is evident for trades once they have been booked in the book.
5
Risk Management should implement a control infrastructure that first defines all the “structured deals” in the book. A priority and timeline will need to be established with commercial for the program of structured trade review.
The initial review should take place at the time the deal is executed to document and communicate the booking approximations and contractual terms of the deal.
East Power – June 2001
Enron Wholesale Services
Stacey White
Volatility is currently under review by the options desk – skew is currently seasonal rather than monthly, which is incorrect.
An active options book has only been in existence since 1st April 2001, since the arrival of a new options trader. The desk is now reviewing all assumptions around the volatility curve.
The PL effect of the movement from a seasonal skew to a monthly skew should be evaluated across the whole portfolio of options and the DPR adjusted where material. New volatility curves are being implemented and incorporated into PortCalc.
Stacey White

## Slide 10
Observations and
Action Steps
9
Confidential
Observation
Root Cause
Action Step
Owner & Target Date
No.
Low
Medium
High
Priority Code:
Code
Priority
7
Stacey White / Leslie Reeves
Even though Risk, settlements & financial operations group go through a “flash to actual” and Prior Month Adjustment (“PMA”) Process, this is a manual process which is difficult to complete in the timetable allowed.
8
Back office should work with settlements and Risk Management to review the close process and determine known timing differences and accruals. A full YTD reconciliation should be prepared and all variances cleared on a timely basis.
The East Power general ledger accrual shows a number of known differences prior to 2001. These potentially represent differences between the Daily Position Report and the financial books and records.
East Power – June 2001
Enron Wholesale Services
Credit Rating Agencies review the funds flow as a metric to assess the operating health of a business. Enron needs to meet aggressive yearly Funds Flow targets to retain its credit rating (BBB+)
A commodity level balance sheet is not currently prepared. It is therefore not possible to identify which business units are generating or using funds flow
The DPR is PL focused and is not configured as a commodity level balance sheet. There are SAP system limitations. However, there are no other initiatives at the business level to generate commodity level balance sheets and funds flow information.
Resources should be allocated to address this issue across the wholesale operations.
Georganne Hodges
Bob Hall
Bill Bradford

## Slide 11
Observations and
Action Steps
10
Confidential
Observation
Root Cause
Action Step
Owner & Target Date
No.
Low
Medium
High
Priority Code:
Code
Priority
9
Stacey White
EnPower does not have the functionality to value these type of trades
10
The EnPower functionality should be accelerated to incorporate these products. Action step should be to incorporate a full cross departmental model review process, to include RAC, Research , Risk and commercial approval.
Exotic options are not booked in EnPower. Three trades are not recognised for an asian,compound and contingent call option.It should be noted that they are reported on the Global Standards Sch A01 and RiskTrack and VAR are reported via the spreadsheet interface.
East Power – June 2001
Enron Wholesale Services
There are currently inadequate disaster recovery facilities for the wholesale business.
Insufficient priority and resources have been assigned to this issue in the past
A budget of $30 million has been agreed to cover:
External consultant assistance in the development of an entire business plan.
This will include a business impact analysis, systems recovery strategies and personnel deployment.
Jenny Rub /
Mark Pickering
Q2 2002

## Slide 12
Observations and
Action Steps
11
Confidential
Observation
Root Cause
Action Step
Owner & Target Date
No.
Low
Medium
High
Priority Code:
Code
Priority
11
Deal entry fields in EnPower are manual and enable traders to overwrite transactions subsequent to deal entry.
12
Develop functionality within EnPower to automate validation aspects of deal capture (i.e trader names defaulted and not changeable, Enron entity defaults for appropriate deal type) and restrict overwrite capabilities to authorised personnel. Even though secondary controls exist around the confirm checks of deal changes validations should be made at the deal entry level.
Stacey White
Controls around EnPower have been difficult to implement, in view of the dynamic physical trading market place and rate of change.
Enron Wholesale Services
East Power – June 2001
The schedule C reserves are rigorously communicated and monitored to senior commercial and support personnel on a daily basis. There is a formal sign off by appropriate commercial and support staff for each balance. The overall formal reserves policy (that includes Schedule C) dates back to April 99 and still includes “general prudency” It is out of date and does not reflect current business practice.
The policy has not been updated with current business practice.
The reserves/prudency policy needs to be rewritten to encompass current business practice.
Additionally, schedule C should be included as a global standard.
Stacey White

## Slide 13
Deal Test Sample
Summary of
Deal Test
For three deals the parties did not execute master agreements; however, a general terms and conditions of agreement were sent
with and included as part of the confirmation process.
Hourly deals do not require confirmation as they are small and immaterial
One deal did not load into the settlements system, this has been cash settled and cleared
It was noted that Enron does not confirm transmission deals as it is a power industry standard.
For two deals they had not been paid as of testing date. The ageing of accounts receivable show these outstanding for the period
31 – 60 days
Five of the deals had traders not on the approval deal list.
Summary of deviations from the testing testing criteria
Other
12
Confidential
13 Forward
4 Indexed Forwards
2 Transmission Trades
1 Heat Rate Swap
The middle office was able to easily retrieve requested documentation and has effectively
segregated all duties around deal entry
East Power – June 2001
Enron Wholesale Services
3 Physical options
Note that the sample excluded non EOL deals, due to the strong system controls around these.
Outstanding audit points are the review of voice tapes and the verification of counter parties
against the authorised credit watch list.