## Slide 1: Project Overview
Project Management Focus Group
Enron Net Works – AD&S
Rich Hall

## Slide 2: Project Objectives
Identify and Implement Project Management Solutions for AD&S
Identify and Implement Software Development Methodology Solutions
Identify and Implement Guidelines and Procedures
Define Expectations of a Project Manager
Train the Organization

## Slide 3: Project Goals
High-level Processes for Managing Software Development Projects based on Enron’s Culture
Enhanced Communication Across Projects & Departments
Reduce Risk of Unforeseen Costs of Software Development
Improved Management of IT Project Resources
Implement Tools to Manage Priorities
Build Foundation for Measuring Effectiveness
  On-Time & On-Budget

## Slide 4: Description
Focus Group formed from Representative Departments within AD&S and Infrastructure – July 12th
Focus on Enhancing Project Management Processes, Tools, and Training – Not the creation of a PMO
  Enron culture values knowledge of the “business”
  Project Management is not currently recognized as a career path at Enron
Working Groups Established to Focus on:
  Application Development Methodology & Roadmap
  Project Management and Training
  Online Status & Reporting Tools
Team Dynamics
  20+ Enron Employees
  2 Consultants (EnForm)

## Slide 5: Technology
“Enronized” Unified Process
  Industry Best Practices
Training based on “Enron” process
  Overview course for PMs & Developers
  Follow-up Training based on Individual’s Needs
Project Dashboard
  Web-enabled
  Interface with SAP data
  Accessible by “Business” & “IT”

## Slide 6: Team/Resources
Sponsor – Beth Perlman
  Sponsor Committee – Beth’s Direct Reports
Focus Group Leader – Rich Hall
Team
  Project Managers
  Business Analysts
  Developers
  Accounting
  Human Resources/Training
  Infrastructure
  Consultants - EnForm

## Slide 7: Procedures
High-Level Adoption of Unified Process
Creation of Project Start-up Procedures Compliant with GAAP
Scaleable Process Based on Size of Project
Project Plan Templates

## Slide 8: Organization Commitments
Meetings
  Sponsor Committee – Monthly (or as needed)
  Entire Focus Group – Every 2 weeks
  Working Groups – Weekly (Minimum)
  Working Sessions - Daily

## Slide 9: Current Status
Application Development Methodology – Green
  “Enronizing” Unified Process
Project Management & Training - Green
  Expectations of a Project Manager
Online Status & Reporting – Yellow
  “Buy” vs “Build”
    Requirements Gathering Underway
    Vendor Package Analysis Underway
    Evaluation of “Sprite”

## Slide 10: Schedule of Events
Application
Development
Project
Management
Online Status
& Reporting
Sponsor
Approval
Scale
Roadmap
Project
Plan
Templates
Final
Sponsor
Review
Rollout
Change Management
Change
Management
Combined
Working
Group
Tool Development
Training Course
Working Groups
September October November
Timeline

## Slide 11: Organizational Maturity – Next Steps
Return on Investment (ROI) Methodology
  Are we getting the value we expect for the project?
  Should we do the project?
Estimation Methodology
  Consistent and improved methods for estimating project duration and cost
The items identified below are not in scope for the current effort but should be considered for next steps:

## Slide 12: Questions & Answers