## Slide 1: P&D Organization & Implementation Worksheet
14
Executive Sponsor: ______________________
Focus Area: ______________________
Desired Business Result(s): ___________________________
Timing for Results: ___________________________
1. Key Participants Roles
(Include: Decision Maker, Facilitator, Design Team, Team
Leaders, Team Members)
2. Resources Required
3. P&D Parameters
4. Logistics:
  P&D Session Date:
  Total # of Attendees:
  Time:
  Location:
  Equipment:
  Facilities:
  Meals:
  Hotels:
  Email:
  Prework:
6. Post P&D
  Key milestones:
  Who is accountable for what?:
  Follow-up:
  Key meetings and timing / frequency:
5. Communication Plan:
  Key constituencies
  Key message for each constituency
  How
  When
Note: Discuss this worksheet with your manager before conducting any actual P&D Session
Attach registration form that users must complete in order to save and access filled-in worksheets

## Slide 2: Identify Desired Business Results
15
Ever P&D session should be designed to achieve specific, measurable results.
The first — and most important — challenge in organizing a P&D session is to carve out a results-focused goal from the overall opportunity or problem. There is no one “right” goal — it takes creative thinking about the particular situation to develop an exciting, challenging and achievable goal.
The following criteria will help you select the goal for your P&D session:
  Results-driven (focus on a measurable performance result, not on a step toward a result)
  Urgent, compelling
  Challenging but achievable
  Short-term (keep the time-frame as short to add focus and energy to the project)
  Achievable with existing resources and authority:
  Based on readiness (what people are willing and want to do)
A sponsorship memorandum (link to p. 16) may be used to convey the desired business results and expectations for the P&D session to participants.
 RHS&A 2000

## Slide 3: Example: Sponsorship Memorandum for Houston Pipeline P&D
16-a
The following memorandum summarizes the Houston Pipeline P&D Sponsor’s goals, parameters, discussion questions, selected participants, additional resources and agenda for the session.
Baseline Agreement
.Transport Book establishes pricing for transport capacity on HPL.
.V.P. Operations provides first point of contact to discuss/resolve any pricing issues.
.M.D. Asset Group resolves any remaining open issues.
Goal
Part One:
Increase HPL’s total net revenue (transport + origination) on under-utilized pipe-segments by 35%, and increase HPL’s total margins (transport + origination) second quarter profits by 20%.
Key measures will be:
An increase in the volume of gas flowing in pipelines that are categorized as “under-utilized” by 35% over the same period during the prior year.
An increase in the $/mmBtu margin on gas flowing in pipelines that are categorized as “utilized” by 20% over the same period during the prior year.
Part Two:
Determine the appropriate methodology by which the Transportation Trading Desk provides a “price” for transportation capacity on Houston Pipeline to the Producer Services Group.

## Slide 4: Example: Sponsorship Memorandum for Houston Pipeline P&D (cont’d)
The agreed methodology must meet the following criteria:
Maximizes HPL profitability.
Ensures that internal Enron groups receive credit for their value added.
Complies with Code of Conduct Regulations.
Provide an incentive for all parties to work together.
Sub-issues / Thought Starters:
The discussions need to address the following questions:
.How do we ensure our transportation rates are the most competitive vs. the industry so that HPL gets the business (at an acceptable level of profit)?
.How do we maximize the value for HPL (accrual vs. mark to market)?
.Who is responsible for managing the development and allocation of HPL transport capacity and on what basis?
.Who is responsible for maintaining the quality and operational integrity of the pipeline and on what basis?
.What do we have to do to incentivize everyone to maximize Enron’s overall profitability -and not just individual department’s profitability?
.How should transport revenue be divided between the Transportation Trading P&L and the Producer Services P&L?
Participants
Network Trading – T.Martin, E. Gotleb, J. Sweiger
Network Services – G.Sharp, J.Zively, L.Papayoti
Network Engineering – Nick Cocavesis
Network Operations –Steve Schneider*
Network Development –Patrick Wade
Steve will provide commercial coordination during the meeting. A consultant will also be present to act as a P&D facilitator.
16-b

## Slide 5: Example: Sponsorship Memorandum for Houston Pipeline P&D (cont’d)
On-Call Resources
Legal/Regulatory – Barbara Gray
Accounting – Jim Coffey
Agenda for P&D Session
.Setting the Challenge
.Breakthrough Opportunities
.Radical Re-design
.Presentation and Dissent
.Summary of Agreement
.Action Plan
.Presentation of Results
.Dinner & Beverages
16-c

## Slide 6: Define Parameters
17
The parameters of a P&D are set by the Sponsor, and may include:
  Budget
  Time frame
  Resources
  Ground rules with respect to ethics, legality, etc.
The sponsor of a recent Houston Pipeline P&D set the following parameters:
  Maximizes HPL profitability
  Ensures that internal Enron groups receive credit for their value added
  Complies with the Code of Conduct Regulations
  Provides an incentive for all parties to work together

## Slide 7: Identify Key Participants
18
Selecting the right participants for the P&D session lets you get commitment from the people who will drive the change forward, and ensure that the necessary authority and resources are available.
Criteria for identifying key participants:
  Who has ownership / responsibility?
  Who has a stake in the outcome?
  Who could contribute to achieving the desired result?
  Who could block the achievement of the desired result?
  Who is going to be most affected by the changes that will come out of the P&D?

## Slide 8: Summary of Key Roles
19
Sponsor (link to p. 20-i)
Facilitator (link to p. 20-iii)
Team Leaders (link to p. 20-ii)
Team Members (link to p. 20-iv)

## Slide 9: Sponsor: Function & Responsibilities
20-i
Define the overall P&D business issue and approve the goal
Work with the Facilitator to organize the process (refer to worksheet) (link to p. 14)
Assign the Team Leader to get the process moving
Set the challenge at the opening, and define his/her role and the decision parameters
Conduct a dialogue with the participants at the concluding session, and approve or reject the action recommendations
Agree to provide the support that may be needed (e.g. help reality test the proposed courses of action, remove obstacles, approve time and resources)
Check in with the Team Leader informally at agreed-upon intervals following the P&D session
Conduct progress reviews with the Team to ensure that implementation is moving forward

## Slide 10: Team Leader: Function & Responsibilities
19-ii
Work with the facilitator to organize the session
Communicate with staff back at the site following the P&D
Participate like any other team member
Meet regularly with sub-team leaders; support sub-team leaders and help them overcome obstacles
Prepare and distribute summary reports
Act as project manager for the implementation
Manage the release of Team Members for implementation work and to attend team meetings
Informally check in with Team Members to keep abreast of any issues
Meet regularly with the Sponsor to report on progress
Ensure the teams are on track for the formal review sessions
Attend the formal review sessions

## Slide 11: Facilitator: Function & Responsibilities
20-iii
Work with the Sponsor to design the P&D session
  Help identify opportunities
  Help select team participants
  Identify baseline data to be collected
Facilitate the P&D session
Work with the Team Leader(s) and Team Members to ensure the successful implementation of the solutions identified in the P&D
  Stay in contact with Team Leaders and provides assistance as appropriate
  Help the teams overcome obstacles
  Help the teams assess what has been learned
  Help the Sponsor structure the review sessions
Drive the documentation of the P&D session and results
  Coordinate documentation of the P&D’s highlights, outcomes and lessons
  Follow up with team members and documents results of the P&D
More information on the Facilitator’s roles and responsibilities (link to p. 43)

## Slide 12: Team Members: Function & Responsibilities
20-iv
Participate in setting the performance improvement goal and creating the work plan
Serve as liaisons to others in the work group
Support other Team Members
Participate in team meetings
Take responsibility for implementation of the specific action recommendations developed by the team and/or sub-teams, with the support of the Team Leader(s) and Sponsor

## Slide 13: Identify Resources Required
21
Depending on your area of focus, you may require specific resources to successfully run the P&D session, arrive at viable plans for moving forward, or implementing the solutions you identify.
These resources may be in the P&D session itself, “on call” in case they are needed during the session, or available for use during the implementation stage
Think about any specific resources you may need in terms of:
  Physical facilities or equipment
  Financial support
  People / types of expertise, for example:
    HR
    Legal
    PR
    Finance
The Enron corporate directory (link to corporate phone directory) will help you access the resources you will need.

## Slide 14: Specify Timing for Results
22
The aim of P&D is to generate real results in a short time frame.
The timing of each P&D implementation will vary according to the complexity of the issue and the work to be done.
But in general, you should aim to complete the work in as much time as you need to do it well, but as short a time as possible. It may take 30, 60 or 90 minutes, hours or days. Try not to go beyond 90 days!
You will need to build the following key steps into your time frame:
P&D Idea
P&D Session
Progress Review
Progress Review
Final Results
Planning
Implementation
Institutionalization & Expansion

## Slide 15: Determine Logistics
23
The following logistics should be considered as you plan a P&D session:
  P&D Session Date
  Total # of Attendees (Participants, additional resources)
  Time
  Location
  Equipment
  Facilities
  Meals
  Hotels
  Email
  Prework
Logistical information sources include:
  Travel Agency in the Park (TAP)
    713-650-1333 / 800-962-0248 daytime 800-448-7150 after hours & weekends
  Marriott internal catering
  Teleconferencing and videoconferencing
(RA to send #s)

## Slide 16: Establish Follow-up Method
24
The purpose of the follow-up is to keep track of individual and collective progress toward the determined goals.
As you establish a process for following up on the P&D, consider:
  Exchange of information so that team members know what is being accomplished, and exchange thinking and solutions to problems
  Progress checks: how often and who should be involved?
  Team meetings. Regular meetings should cover:
    Progress with respect to work plan and goals
    Any obstacles encountered, and possible solutions
    Assistance needed from each other or from the Decision Maker or Sponsor
    Any modifications to the work plan
  Who else you should involve in (a) receiving ongoing information reports on the projects, and (b) joining in your meetings
Follow-up worksheet (link to p. 24)

## Slide 17: Follow-up Worksheet
25
Note: the Facilitator can assist you in developing your follow-up plan.
1. How will we interchange progress reports with each other? What written records / notes will we prepare and share?
2. How will we conduct ongoing dialogue with each other? With others who are not on the team?
3. When should we first meet to review progress and exchange information? What should our agenda for the meeting be?
4. How often should we plan to meet?
5. Who else should be included in these progress reviews? For what purpose?
6. How and when will we review progress with our Sponsor?
7. Are there other key players with whom we should review progress periodically? Who are they? When should we meet with them?

## Slide 18: Communicate Intent
26
In communicating your intent for the P&D, consider the following:
  Components of communication
    The audience (i. e. key constituencies)
    The message (e.g. purpose of the P&D, expectations of participants and others)
    The channel
    The frequency
  Communication purposes
    To provide information / reduce uncertainty
    To persuade / change opinions
    To evaluate and decide among alternatives
    To empower
Communication worksheet (link to p. 27)

## Slide 19: Communication Worksheet
27
1. Identify key constituencies
  Active participants in the planning and implementation of the P&D
  People whose jobs will be affected by outcome of the P&D, including both those who perceive themselves as beneficiaries and those who may feel threatened by the outcomes.
  Oversight groups, such as a top management, steering committee, etc.
  Senior managers who hold the final decision-making and P/L responsibility, or whose views can be influential.
  Other important individuals and groups not mentioned above.
2. For each key constituency identified, define key events/leverage points, messages and channels
Leverage Point/
Key Event
Channel
Message