## Slide 1
November 2000
Internet Access for All
Pilot 2 Kickoff Presentation

## Slide 2
  Purpose of Pilot
  Responsibilities and Expectations of Pilot Members
  Time Line
  Pilot Member Sign up
  How to Begin as a Pilot Member
Kickoff Purpose

## Slide 3
  The Pilot’s Purpose is to gather feedback on the current program to re-calibrate any necessary elements for the next phase of the program.
    Pilot participation is elective.
    Pilot feedback is extremely critical to make this program the best it can be.
    The sooner we receive feedback, the sooner we can make enhancements.
  Responsibilities and Expectations of Pilot Participants
    Time Commitment
    Quick Response
    Feedback
    Risks of Program Changes
Purpose of the Pilot

## Slide 4
  Responsibilities and Expectations
    Time Commitment -
    Each pilot member should expect to spend at least 20 hours testing, waiting for installation and providing feedback during the initial 60 days of this pilot. Re-testing may require additional hours.
    Quick Response -
    In a new program such as this, we are anxious to roll this out to all employees so we will need your quick response to various requests.
    Feedback -
    You will receive a series of detailed electronic surveys requiring a quick turnaround.
      Communication and Program Offerings
      Election and Ordering Process
      Portal
      Internet Service Provider
      Internet Device
      Vendor and Program Support
    Risks - The Pilot may :
      experience a different program from the final all-employee program
      receive different hardware technology (because technology is ever advancing)
      receive different internet connectivity (because technology is ever advancing)
      not receive all features of the direct ordering website and employee portal
      not be able to access the Enron network until notified by the project team.
Responsibilities and Expectations

## Slide 5
Jun
00
Sep
00
Oct
00
Nov
00
Dec
00
Jan
01
Feb
01
Mar
01
Apr
01
May
01
Jun
01
Jul
01
Aug
01
Sep
01
Oct
01
Nov
01
Dec
01
  Time Sensitive Requirements (tentative)
    Return Pilot Participation Agreement via email
    with your consent Nov 10
    Begin ordering Mid to late Nov
    Complete Order Mid Dec
    Complete Survey 1 Dec
    Complete Survey 2 Dec
    Complete Survey 3 Jan
    Complete Survey 4 (if necessary) Jan
  Best Practices
    - Start considering your hardware and internet service needs now
    - Document all time commitments and dates (ordering, installation, etc.) on your calendar to provide accurate feedback.
    - If you have program questions, search the FAQ section at https://clickathomepilot.enron.com
    - If you need to contact us email address: clickathomepilot2@enron.com
Timeline

## Slide 6
Read and agree to Program Terms & Conditions (actually accept online at https://clickathomepilot.enron.com)
Read and agree to Employee Election Agreement (actually accept online at https://clickathomepilot.enron.com)
Read and agree to the Pilot Participants Agreement and return by replying to the clickathomepilot2@enron.com mailbox and stating "I accept the terms and conditions of this Pilot Participant Agreement."
You will receive an email from Clickathomepilot2@enron.com notifying you of when you can access https://clickathomepilot.enron.com to read more about the program and begin ordering your computer and internet service.
  Expect this email in mid to late November.
  Expect to complete the ordering process no more than two weeks after the email receipt.
How to Begin as a Pilot Member

## Slide 7
Any Questions
????
  Send inquiries to clickathomepilot2@enron.com
  Thank you for your time and participation.