## Slide 1: Power Consumption Band Project
October 19, 2001

## Slide 2: Power Consumption Band Project
Scope:
    To build a calculation tool that allows for the billing of all charges that are related to consumption band contracts from 1997 - 2001. First phase of initiative will concentrate mainly on the contracts related to California.
Process:
    Acquire recovered power contracts from the Contract Validation team
    Brief contracts and highlight pertinent consumption band information
    Meet with Enron functional groups (Deal Capture, Risk, Site Profile, Trading) to confirm information being captured
    identify additional information required and add to database elements

## Slide 3: Power Consumption Band Project
Accomplishments:
Completed creation of basis for consumption band database
Identification and documentation of various contract forms and consumption band terms
Complete review and entry into the database of 160 contracts
Calculation engine currently able to support Q201 contract forward
Accomplishments Specifications:
SQL database with Access front end to support database growth
Ten scenario / terms captured to date to support the variables used calculating consumption bands
Contract terms complete and consumption information being gathered
This process has not yet been implemented with billing processes. (Manual Entry)
=
=
=
=

## Slide 4: Power Consumption Band Project
Findings
Of Contracts Reviewed To Date:
  Not all contracts contain consumption band language
  For those contracts with consumption band language, some exclude Baseline or Consumption band terms
  Out of the contract language and terms reviewed to date, the majority of them have vague language around what makes up the following;
    Baseline
    Consumption bands
    Definition of penalty price
  There are many subjective clauses in the contracts, resulting in multiple, possible interpretations
  Newer contracts (2001 forward) contain more descriptive consumption band terms

## Slide 5: Power Consumption Band Project
Open Issues:
Project is dependant on the collection of all missing contracts which have not been collected in the round-up efforts.
Project is dependant on gaps in information being filled through other functional areas:
  Legal
  Baseline Management
  Trading
  Deal Capture

## Slide 6: Power Consumption Band Project
Next Steps:
  Develop weekly progress report (Statistics – see report example). Available by 10/25/01
  Publish proposed completion timeline by 11/1/01
    Go forward calculation and integration with billing processes
      GNO / Mid Market
      CSC
    Historical calculation of unbilled contracts (true-up)
  Validation of focus areas and identification of any quick wins by 11/1/01

## Slide 7: Power Consumptions Band Project
Proposed Contract “Universe” Reporting Format:
Draft