## Slide 1
Vision Document
for
Project Green Light
Accurate, Complete and Efficient Risk Measurement and Reporting
14 September 2001
DRAFT FOR DISCUSSION ONLY

## Slide 2: Executive Summary

## Slide 3: Contents
Background
Objectives
Project Team Organization
Scope
Approach
Project Schedule

## Slide 4: Background: Issues with current risk systems and processes
ERMS
EnPower
Uploaded Spreadsheets
1
3
2
4
Valuation
5
RiskTrac
VaR engine
Benchmark position conversion
Risk Systems
DPR
Reporting
“Off-RiskTrac”
(Financials, exotics)
Other downstream risk systems
(Credit, Infinity)
VaR reporting
Position reporting
???
Deals not captured in risk systems
1
Officialization issues
2
VaR computation isssues
3
Benchmark position conversion issues
4
Inconsistencies between risk systems
5

## Slide 5: Background: Issues with current risk systems and processes
Deals not captured in risk systems
Eg. Financial deals not loaded into RiskTrac
Some exotic positions not valued in source systems and not captured in risk systems
Officialization issues
Inefficient information loads into RiskTrac
User errors in book set-up and officialization processes
VaR computation issues
Incorrect RiskTrac set-ups for loading and reporting information
Inefficient RiskTrac user processes (creating books, setting up hierarchies, etc.)
Lack of maintenance of VaR inputs (curves, correlations, etc.)
Benchmark position conversion issues
Inefficient benchmark report creation
Inconsistent position reconciliation processes
Lack of maintenance of conversion factors
Inconsistencies between risk systems
Timing differences
Inconsistent un- and re-officialization processes
Multiple sources for same info (eg. Canada)
  Long RiskTrac loading times from ERMS and some spreadsheets (book admins waiting 2-3 hours to confirm RiskTrac loads)
  Manual, tedious and error-prone processes of creating books and managing book attributes
  Different cut-off times for VaR, credit (CAS) and Infinity
  Inconsistent system rules on un- and re-officialization
  Unreliable, Excel-based benchmark position reporting
  Limited VaR diagnostic capabilities
  “Over-centralized” maintenance of VaR inputs
  Limited exception reporting and reconciliation mechanisms
1
2
3
4
5
Resolving these issues will ensure that information flows accurately, completely and efficiently from source systems into risk systems

## Slide 6
Project Green
Light

## Slide 7: Scope
Project Green Light will focus on issues involving the flow of information (or the lack of it) from source systems and valuation spreadsheets into middle-office risk systems. Front-office processes (eg. deal-entry, valuation, etc.) and back-office processes (eg. settlements, etc.) will be out of scope ????
Some of the solutions that will be implemented will be short- to medium-term “fixes” to address some of the more immediate issues (eg. long processing times, duplicate books, time-consuming issues resolution, etc.). The project assumes that a longer term and more comprehensive solution such as Enlighten and Global Valuation will eventually be implemented

## Slide 8: Objectives
The main objective of Project Green Light is to implement tactical improvements to current risk controls systems and processes to ensure that risks are measured and reported in an accurate, complete and efficient manner
Work groups to address different components of this objective include:
  Source feeds processing: Enhancing the timeliness and accuracy of information flow from source into risk systems, as well as, identifying information not currently captured in risk systems
  Data validation: Ensuring the correctness of current RiskTrac system configuration and developing processes to efficiently maintain system accuracy and reliability
  Business process: Documenting current business processes, identifying opportunities for improvement, and putting new processes in place to implement solutions identified by the other work groups

## Slide 9: Success Measures
Source Feeds Processing
Reduced waiting times to confirm information loads into RiskTrac
Positions not currently being captured in risk systems are identified
Plans are initiated to capture off-RiskTrac positions
Efficient reporting of position and VaR
Achieve > 95% success rate of daily RiskTrac loads
Data Validation
Reduced time and effort spent on issues resolution and manual set-up processes
Efficient and reliable RiskTrac hierarchy structure that enables VaR reporting for all relevant portfolios
Reduced number of unused books, portfolios, curves
Business Process
Clear definition of RiskTrac user roles
System access restrictions to implement new user roles
Business rules around exceptions
Completeness
Accuracy
Efficiency

## Slide 10: Project Team Organization
Steering Committee
Jeff Gossett Mike Jordan
Debbie Brackett Shona Wilson
Todd Hall Stacey White
Program Mgt. Office
Tom Victorio UK (James New?)
Source Feeds Processing
Data Validation
Business Process
Source Systems IT (ERMS, EnPower, UK)
Risk Systems IT (RiskTrac, CAS, Infinity
Commodity Risk Groups
Global Risk Ops
Project Sponsors
Sally Beck Rick Buy

## Slide 11: Approach
Data Validation
Validate current RiskTrac configuration
RiskTrac function to prevent hierarchy / book duplication
Book archiving / aging
Enhanced RiskTrac user processes
Gather requirements from business and system groups
Document current state of information capture
ERMS
EnPower
UK
RiskTrac
CAS
Infinity
DPR
Source Feeds Processing
ERMS – RiskTrac interface
Completeness and consistency of information feeds
Cross-system position and exception reporting
Processing differences across risk systems
UK information feeds
Business Process
Decentralize RiskTrac user roles
Define business rules around exceptions

## Slide 12: Source Feeds Processing
Project Name: ERMS – RiskTrac Interface
Primary Contact: Steve Stock
Project Description:
Main Deliverables:
Timing and Resources:
Key Resources:
Timing:

## Slide 13: Source Feeds Processing
Project Name: Completeness and consistency of information feeds
Primary Contact: Greg Couch
Project Description:
The project will document current state of information capture in risk systems and identify existing issues and inconsistencies. Plans will be developed to address identified issues, either by correcting errors and inconsistencies (ensuring positions are captured in risk systems) or by devising ways to quantify and report such “off-system” positions.
Main Deliverables:
Document describing flow of position information from source systems to risk systems for each commodity risk group
Implement plans to correct identified “off-system” or inconsistent position capture
Timing and Resources:
Key Resources:
system owners – RiskTrac, CAS, Infinity, DPR
commodity risk groups – Gas, Power, EGM, EIM, UK, EES, EBS, Canada
Timing: 3 weeks

## Slide 14: Source Feeds Processing
Project Name: Cross-system position and exception reporting
Primary Contact: Greg Couch, Tom Victorio
Project Description:
The project will implement a solution to generate cross-system position reports. This will reduce the amount of effort spent in reconciling source system and RiskTrac positions. This will also allow the quantification of positions not captured in risk systems.
Main Deliverables:
Position report that will capture both source system data and risk system data
Benchmark position report that will programmatically format and calculate NOP and Maturity Gap (without the need for manually maintaining a book or curve list in the file). This report will be used to export to the DPR.
Deal-level exception report to allow easy debugging of load failures
Timing and Resources:
Key Resources:
RiskTrac IT (Ramesh Ganapathy)
ERMS IT (Zhiyong Wei)
EnPower IT (Norma Lee)
Risk Controls (Zakkiyah McClure)
Timing: ? Weeks
Can be implemented for EnPower positions already; but will have to wait for ERMS-RiskTrac interface project for ERMS positions

## Slide 15: Source Feeds Processing
Project Name: Processing differences across risk systems
Primary Contact: Greg Couch
Project Description:
Certain system processing differences across risk systems, RiskTrac, CAS and Infinity, affect the accuracy of information flows. Examples of such differences include:
Timing of information loads
Response to un- and re-officialization processes
Differences in default values (eg. Using previous day’s vs. null values)
The project will document the business reasons for such differences. It will also address the impact on information accuracy either by finding a common cross-system solution or by designing business processes that will eliminate or minimize the impact of such differences.
Main Deliverables:
Implement plans to address identified system differences
Timing and Resources:
Key Resources:
RiskTrac IT (Ramesh Ganapathy)
CAS IT (John Powell)
Infinity (Clara Carrington)
Timing:

## Slide 16: Source Feeds Processing
Project Name: UK Information Feeds
Primary Contact: James New
Project Description:
Main Deliverables:
Timing and Resources:
Key Resources:
Timing:

## Slide 17: Data Validation
Project Name: Validate current RiskTrac configuration
Primary Contact: Tom Victorio
Project Description:
Most officialization load failures, position inconsistencies and VaR errors result from incorrect RiskTrac configuration. The project will analyze existing hierarchy, books and curve set-ups in RiskTrac and initiate a “clean-up” of such parameters.
Main Deliverables:
Accurate list of books / hierarchies being used by the various Business units (with correct structure for DPR, position and VaR reporting purposes)
Naming convention for both Books and Curves
Complete curve mappings
Remove unnecessary books / portfolios (including root portfolios)
Timing and Resources:
Key Resources:
Risk Controls – Burton McIntyre, Susan Trevino
Timing:

## Slide 18: Data Validation
Project Name: RiskTrac function to prevent hierarchy and book duplications
Primary Contact: Tom Victorio
Project Description:
The project will implement an automated solution to detect hierarchy or book duplications. The application can be run either real time at the time of creation or whenever a check needs to be performed.
Main Deliverables:
Application to detect and prevent book and hierarchy duplication in RiskTrac
Timing and Resources:
Key Resources:
RiskTrac IT – Wei Yu
Timing:

## Slide 19: Data Validation
Project Name: Book archiving / aging
Primary Contact: Nancy Hernandez
Project Description:
There is currently no process to archive books in RiskTrac. As a result, there are approximately 4,000 books currently in the system, only about 1,500 of which are being used. The project will develop systems and process solutions to implement archiving of books. An aging mechanism also allows identification of candidate books for archiving.
Main Deliverables:
Process for archiving books
System changes to prevent access to archived books
Timing and Resources:
Key Resources:
RiskTrac IT – Ramesh Ganapathy
ERMS IT – Francis Lim
EOL, Sitara, EnPower, GCP
Timing:

## Slide 20: Data Validation
Project Name: Enhanced RiskTrac user processes
Primary Contact: Tom Victorio
Project Description:
The current RiskTrac VB front-end requires manually intensive and error-prone processes for creating and moving books and hierarchies. Errors resulting from these user processes lead to position and VaR inaccuracies as well as officialization load failures. Such procedures also result in inefficient maintenance of RiskTrac data. The project will implement solutions to improve such user processes. These include:
online book creation and automated database updates
tool for assigning book/s to portfolio/s
function to move multiple portfolios
function to rename / delete books (with no trading history)
As part of this project, we will also create documentation and checklists for current user processes to lessen the probability of errors and facilitate training to new team members.
Main Deliverables:
Online book / curve request form
Application to perform database updates to create books in RiskTrac
Timing and Resources:
Key Resources:
Risk Controls – Susan Trevino, Jennifer Velasco
RiskTrac IT – Ramesh Ganapathy
Timing:

## Slide 21: Business Process
Project Name: Decentralize RiskTrac user roles
Primary Contact: James New, Fergus Trenholme
Project Description:
The project will define new business processes to allow user groups (commodity risk) to create and maintain their own data in RiskTrac. System changes will be implemented to assign security levels to RiskTrac data groups and functions. Initial list of RiskTrac functions to be decentralized include:
creation and movement of non-production books and portfolios
creation and maintenance of curve data
definition of benchmark conversion factors
Main Deliverables:
Definition of user groups and corresponding roles
RiskTrac system changes to implement appropriate security levels for different user and data groups
Process documentation / training for user groups
Timing and Resources:
Key Resources:
UK Risk – James New, Fergus, Trenholme
Global Risk – Shona Wilson, Tom Victorio
RiskTrac IT – Ramesh Ganapathy
Timing:

## Slide 22: Business Process
Project Name: Define business rules around exceptions
Primary Contact: Keith Considine
Project Description:
The project will identify different types of possible exceptions and define business rules for handling each case. As an example, an incomplete load into RiskTrac may be immaterial if books not loaded account for less than 1% of total positions. Business rules for such a case will then be different compared to rules when a major book such as NG-price failed to load.
Main Deliverables:
List of potential exceptions
Business rule definitions for each exception
Timing and Resources:
Key Resources:
Global risk – Keith Considine
commodity risk groups
Timing: ? Weeks
Will have to work with project developing exception reports