## Slide 1: PROJECT RISK MODEL

## Slide 2: PROJECT RISK MODEL EXECUTION RISK

## Slide 3: Project Definition VAR Components for P95 Risk
Metric – Quality of Content
    Feed Stock Characteristics/Composition
    Grid/Product Requirements/Interface definition with same
    Inventories/Storage/Transportation/Shipping
    Amenities/Facilities
    Utilities/Utility Flow Streams and Volumes/Connection Locations
    GeoTechnical/Topographical/Drainage
    Regulations/Emissions/Discharge
    Applicable Codes/Classifications
    Existing Facilities/Dismantlement/Tie Ins
    Design Life/Reliability/Operating Hours
    Hazop/Safety/Fire
    Power Island/Process Selection
    Layout/Plot
    Heat and Material Balances
    Specifications/Materials of Construction
    Flow Streams and Volumes/Key Equipment Selections
    Control Philosophy/Key Components Selection
    Electrical Philosophy and One Lines
    Sparing Philosophy/Spare Parts
    Schedule/Milestone Requirements
    Start-up/Testing

## Slide 4: Contractor Selection VAR/Credit Risk Components for P95 Risk
Credit Risk
  Traditional Credit Data Sources
  Analysis of Demands of Other Contracts/Customers
  Balance Sheet Considerations
    Free Cash (versus Customer’s Cash)
    Loss Inventories (Receivables/Work in Progress)
  Key Vendors
  Key Subcontractors
Execution Risk
  Specific Experience
  Capacity/Resources
  Quality of Bid
  Contracts/Change Order History
  Quality Guarantee (Limits)
  Completion Guarantee (Damage Above LD’s)
  Performance Guarantee (Damage Above LD’s)