## Slide 1: Project Ranger
by:Vivian Hart

## Slide 2: What is Ranger?
Ranger is a data warehouse project. A data warehouse is a central repository where tables are organized specifically for ease of reporting and analysis
Ranger is focused on bill payment (A/P) and invoice (A/R) line items as they relate to the general ledger
The source systems are the 11 billing systems from CSC in Dublin and various in-house systems that generate the GNO and mid-market (MM) invoices
Ranger will hold data from Dec 2000 - current for power and GNO. Gas will have Oct 2000 - current.
Primary focus is creating the database, loading, and validating the data against source. Reporting architecture is currently out of scope

## Slide 3: What is Ranger?
The project team consists of CSC Consulting, CSC ES, and EES
Ranger is being developed in phases: Power, Gas, GNO/MM
Data elements in Ranger include:
  Customer info
  GCP id cross reference
  Sites/accounts
  Markets
  Utilities
  Volumes/dollars by billing cycle and production month

## Slide 4: What does the architecture look like?

## Slide 5: Data Model Concepts
The warehouse database design is intended reflect the way the
business needs to see the data. Query construction is simplified
and query performance is optimized.

## Slide 6: What is Ranger Not?
Ranger is not a repository of every field stored in the billing systems. The data elements loaded will only meet the requirements as defined by Operational Analysis for Power/GNO and Scheduling/Forecasting group for gas. Does not incorporate metered usage, cash, and collection
Ranger is not a repository of every field from every system and spreadsheet across the company. Ranger is specifically focused
Ranger is not a transactional system which normally originates data. Ranger only extracts and loads data from a source system
Ranger is not a substitute for a transactional system which fulfills business operation functionality
Ranger will not fix problems with the source systems. It will only highlight issues encountered

## Slide 7: What issues is Ranger trying to solve?
EES has no centralized repository of billing and invoicing information. It is difficult to see a customer’s transactions across all systems. GCP id’s are not tied to source id’s.
EES has no expertise in CSC’s systems. Data needs pertaining to bills done in Dublin have to be special requests
There is no standardization of data storage so that information from all the systems can be retrieved without understanding each system separately. It is difficult to determine the universe of customers and sites EES is currently serving
Production month view of a billing cycle driven volumes and dollars for flash to actual comparison cannot be done
Details behind the general ledger entries are not always supported or cannot be tied to the source systems

## Slide 8: What questions will Ranger answer?
Who are our customers and what are the sites we are serving?
When are we serving them?
Where are we still invoicing but the sites are no longer active?
How much total AR/AP $ and volumes got booked by GL month?
What are the offsetting accounts in AR/AP and its corresponding amounts?
What are the volumes associated with AR/AP?
What are the production month breakup?
What are the utilities and state?
What are the customer types?
What are the different line item types?

## Slide 9: What questions will Ranger answer?
How much total AR/AP $ and volumes got booked by production month?
Who are the top 25 customers in dollars and volumes for the year (production month and GL month)? By commodity type, product type, utility and state
Were all passthrus invoiced to the customers?
How much AP was passthru to the customers? How much were not passthru to the customers?
Which active sites did not get invoiced for the month?

## Slide 10: What is the timeline?

## Slide 11: What are the major milestones?
September 30, 2001
  Power data from Dec 2000 - Jul 2001 will be loaded and validated against source systems (STAT & Lodestar). Operations Analysis will have access to the database
October 31, 2001
  Customer master information from all gas billing systems will be loaded. Gas A/P and A/R data from October 2000 - Sep 2001 will be loaded and validated against source systems (Altra & HP-Nat). Gas Forecasting and Scheduling will have access to the database
November 30, 2001
  GNO/MM bill payment(A/P) data from Dec 2000 - Sep 2001 will be loaded and validated (still tentative since plan is not in place yet)
Dec 31, 2001
  Remaining gas data other source systems (HP-COH, HP-CA, STAT) will be loaded and validated
  Ranger deployed into full production in Houston

## Slide 12: What much does it cost?

## Slide 13: What does the team look like?
Ranger Team – Power and Gas

## Slide 14: Where are we?
Power phase is underway. Data will be released to Operations Analysis group by end of September
Power and Gas phase planning, scoping, and estimate completed. Sign off from business needed
GNO phase will start in October. Price estimates still has to be done
Internal spreadsheets which contain the invoice detail are being prepped to have a common data layout for extraction
Data warehouse is currently existent in Dublin
EES infrastructure being setup and then operational data transfer from Dublin will be performed