## Slide 1: Remaining EEOS Issues
Puerto Rico
Collect Remaining AR from Owner – $2.0 million
Collect Remaining Insurance Claim – $0.7 million
India
File Remaining Statutory Indian Tax Returns for YE Mar-31, 2001 & 2002
Complete Audit of Bechtel; Negotiate Audit Exceptions ~ $10.0 million
Conclude CBI Settlement Agreement and DASH
Update and Monitor India Termination Exposure
Poland
Collect Remaining Insurance Proceeds - $0.5 million
Collect Final Receivable from Settlement Agreement - $1.3 million

## Slide 2: Remaining EEOS Issues
Accroven
Complete Audit of Technoconsult
Resolve All Owner Issues/Negotiate Settlement
Compile and File 2001 Venezuela Tax Return
Mexico
Close CIGSA Settlement Agreement – AR of $35 million due from PEMEX
File 2000 and 2001 Mexico Tax Returns
Sell Land Valued at $2.5 million; Carrying Cost is $2.5 million
Cuiaba
Close Siemens Settlement Agreement - $5.2 million
Close Change Orders with Owner (Included in Plan)

## Slide 3: Remaining EEOS Issues
Lagos
Close Audit Exceptions with Entrepos
Close Project Accounting – Project Completion in 2002
Shaw
Monetize Shaw AR
Negotiate Settlement with Shaw on $4.5 million in Credit (Included in Plan)
Severnaya
Negotiate Settlement with Russians on Outstanding AR of $0.9 million

## Slide 4: Remaining EEOS Issues
Miscellaneous
Audit Dick Corp – LS Power Kendall Project
Complete Statutory Returns in Netherlands (India & Venezuela)
Transfer/Close Development Costs on Arcos; Coke Heat Recovery
Reconcile Final Foreign Tax Liability Accounts
Transition Remaining Accounting (i.e. Bank Reconciliations, Cost Center Reorganizations, etc.)
Complete Year End Requirements (4Q Forecast, etc.)