## Slide 1: Applications
Information Technology

## Slide 2: Assumptions
Go-Live – January 20
No Physical Trades Day 1
We will leverage Enron’s capabilities, but maintain physical separation of applications

## Slide 3: Need for Transition Agreement
Negotiate license agreements
Prepare alternatives to those software applications not being transferred
Make a data center arrangement

## Slide 4: Day 1
Hardware (on schedules) transfers to NETCO
Intellectual property (on schedules) transfers to NETCO
People (identified on schedules) transfer to NETCO
NETCO leases the hardware and contracts the people back to Enron
Enron provides services agreement that covers all IT services for a period up to 6 months

## Slide 5: Migration Goals
Create full production and development environments for all gas and power trading systems
Leave production capability (lesser strength) with the Estate

## Slide 6: Migration Considerations
Physical separation of applications
Data duplication
Data cleansing
Synchronization of integration points
Duplication of batch processes
Configuration changes (multicast addresses, server names)
Removal of hardcoded names
Testing

## Slide 7: Model Approach: EnronOnline
All production data copied to staging database and file system
Internet traffic routed through enron.com
Production, development, integration and testing environments to be migrated to NETCO
ISPs to be migrated to NETCO

## Slide 8: Mid – Back Office: Filling Hardware Gap
2 Sun 6800 boxes
Additional disk space
New backup solution

## Slide 9
DCAF
Unify
EC Outlook
SAP
Infinity
Livelink
Treasury Workstation
Global Systems
EnronOnline
Counterparties
Contracts
Facilities
Common Codes
Valuation and Risk Reporting
EnPower
TAGG
Sitara
CPR
Portcalc/Pwr Portcalc
TDS
LIM
Phoenix
MKM
Front-Office
Rate Management
Deal Confirmation
Credit Aggregation
RisktRAC
Risk Controls
Interest Rates/FX
Document Management
Back-Office
Ledger
EDI Hub

## Slide 10
DCAF
Unify
EC Outlook
SAP
Infinity
Livelink
Treasury Workstation
Global Systems
EnronOnline
Counterparties
Contracts
Facilities
Common Codes
Valuation and Risk Reporting
EnPower
TAGG
Sitara
CPR
Portcalc/Pwr Portcalc
TDS
LIM
Phoenix
MKM
Front-Office
Rate Management
Deal Confirmation
Credit Aggregation
RisktRAC
Risk Controls
Interest Rates/FX
Document Management
Back-Office
Ledger
EDI Hub