## Slide 1
Project Doorstep
Chicago-Metals
Office Visit October 2-3, 2000
Follow-up visit November 2, 2000
Attendees Oct. 2-3 Attendees Nov. 2
Rick Bittner-RAC David Port - MRM RAC
Sonya Gasdia-RAC Bjorn Hagelmann - MRM RAC
Frank Hayden- MRM RAC Shona Wilson - Global Risk Energy Operations
Mike Moscoso- Global Risk Energy Operations

## Slide 2: Index
Topic Page Number
Executive Summary 3
Project Overview 4
Office Personnel 5
Original Findings 6 - 7
Notes on second review 8
Findings (follow-up as a result Nov. 2 visit) 9-11
Appendices

## Slide 3: Executive Summary
Significant control weaknesses were noted including
- Lack of Master Agreements with major suppliers and customers
- Improper segregation of duties
- Lack of an appropriate DPR reporting
Original recommendation: Follow-up review for the Chicago office is recommended within 90 days to ensure findings have been addressed and Enron systems and standards are implemented.
Follow-up comments: Some middle office functions moved away from the logistics functions, but further progress still needs to be made. Follow-up review in NY recommended by year-end.

## Slide 4: Chicago-MG office personnel
Name
David Rosenblum
Bob Uxa
Derek Van Deusen
Rita Burrcate
Stephanie Tucker
Jennifer Cornfield
Title/Function
Trader
Trader
Logistics
Logistics
Logistics
Energy Operations (although currently reporting to Derek)

## Slide 5: Original Findings
Observation
Action Step
Target Date
Responsible Party
No Master Agreements with
counterparties.
Master Agreements should
be executed with major
suppliers and customers.
December 31, 2000
Derek Van Deusen,
Alan Aronowitz
Individual responsible for
invoicing and traffic function is
also authorized to trade.
Implement MG roles and
responsibilities plan
In accordance with
MG integration plan
Marcelo Parra,
David Rosenblum
Sales agents are used in
several foreign locations
without written contacts.
Formalize agreements with
agents by executing written
contacts. Legal to review ,
if necessary.
November 30, 2000
Naomi Connell,
David Rosenblum
Open position limits and trader
limits are not documented.
The limits as per the MG
integration plan should be
communicated immediately
October 30, 2000
Lloyd Fleming,
Marcelo Parra
Overall credit function is weak.
Credit policy needs to be
formalized. Limits should
be monitored against
counterparty exposure.
Immediately
Marcelo Parra,
Tim Davies

## Slide 6
Original Findings
Observation
Action Step
Target Date
Responsible Party
Telephone lines are not taped
and traders execute deals
from home.
Trading telephones should
be taped and trades
limited to these phones.
Immediately
Barry Sangster,
Marcelo Parra
No backup personnel for
certain key personnel and
functions.
Cross-training should be
implemented to provide
backup for critical
functions.
Immediately
Marcelo Parra,
Derek Van Deusen
Financial and risk reporting do
not provide Chicago office with
sufficient detail of position,
profit and loss, etc.
Reports need to be
reviewed and revised to
provide Chicago office with
basic risk reporting
information.
November 30, 2000
Andy Cornfield,
Derek Van Deusen,
Lou Colarusso
No systems are in place to
provide for open positions
monitoring.
Modifications should be
made so that a
comprehensive summary
of open positions is
available on a daily basis.
November 30, 2000
Verification of confirmation fax
is not retained.
Document confirmations
have been faxed using
header sheet.
Immediately
Lou Colarusso
Andy Cornfield,
Derek Van Deusen,
Lou Colarusso

## Slide 7: Notes on Nov. 2 visit
The purpose of the follow up visit was to determine which findings had been implemented by the October 31st deadline (sited by metals integration team lead - Mike Jordan)
To set forth the action plan to implement Doorstep findings and metals integration plan
During our review, we noted two additional findings which are noted in the following slides. Additionally, we have determined that certain findings documented during the October review are irrelevant
In summary, we noted that the majority of the findings have not yet been completed. As such, we recommend that continual follow up is performed and a visit to the New York and London offices is performed in the upcoming months to ensure findings are fully implemented

## Slide 8: Follow up on Findings

## Slide 9: Follow up on Findings

## Slide 10: Follow up on Findings / New Findings

## Slide 11: Process flow to be implemented* - Scrap - St. Louis, Chicago
Houston
Chicago or Montreal
New York
Legend
Price set within a band
Credit
Write deal ticket
Perform secondary services
Prepare confirm/contract, execute
RM/trade accounting
Documentation
Capture secondary service movements in system, invoicing
Coordination/ Settlements
Breakdown positions, input into RM system, calculate MTM
Logistics
Marketers
Trader
Legal
Cash Management
London middle office
* excerpt from MG NA implementation plan

## Slide 12: Process flow* - Primary Aluminum - Chicago, Montreal
Houston
Marketing office
London
Legend
Price set within a band
Credit
Write deal ticket
Perform secondary services
Prepare confirm/contract, execute
RM/trade accounting
Documentation
Capture secondary service movements in system, invoicing
Coordination/ Settlements
Breakdown positions, input into RM system, calculate MTM
Logistics
Marketers
Trader
Legal
Cash Management
Legal
New York
* excerpt from MG NA implementation plan