## Slide 1: “expertfinder”
Recognition
Great internal tool
Will allow for mobilization of intellectual capital
Will satisfy Skilling’s need to identify and move people around the organization
Concerns
Original requirements does not include logon id, password and audit trail
Contractors working internally at Enron would have access and many do not have confidentiality agreements
Market intelligence exposure
  Current internal phone book street value is $1
  Executive internal phone book street value is $10k
  “experfinder” street value would be significant
Potential of loosing people
Business Unit Heads have not been notified of impact
Several Business Unit Heads do not want organization charts published internally today
No gate keeping function

## Slide 2: “expertfinder”
Recommendations
Initially rollout “expertfinder” to Managing Directors & Above and HR with enterprise wide access
Require “expertfinder” be secured with userid, password and audit trail (limited)
Demo “expertfinder” to the BU Head
Timing - Six to eight weeks (Building and testing security)
Can include additional functionality of graphical organization chart
Take the time to deliver (a great product) to the right people
Future Phases
Rollout “expertfinder” to Vice Presidents (and potentially other levels-TBD)
Extended audit trail and reporting
Provide certain access to certain levels of people (TBD)
Timing - TBD
Discussion Participants:
Michelle Cash - Legal
Cindy Olson - HR
Tim O’Rourke - HR, V&V
Kathy Schultea - HR Projects
Scott Tholan - NA Market Intelligence
Kristin Walsh - NA Market Intelligence
Andrea Yowman - HR Projects